Dhaka Water Supply and Sewerage Authority (DWASA)

Dhaka Environmentally Sustainable Water Supply Project (DESWSP)

Resettlement Intervention in the area of ICB-02.7

Resettlement Plan (RP) of DMA-608

April, 2017

Submitted to:

Project Director

Dhaka Environmentally Sustainable Water Supply Project (DESWSP)

Dhaka Water Supply and Sewerage Authority

8th Floor, WASA Bhaban, 98 Kazi Nazrul Islam Avenue

Kawran Bazar C/A, Dhaka.

Submitted by:

SAMAHAR

(A Multidisciplinary Research & Development Organization)

House # 817, Road # 04, BaitulAman Housing Society Adabor,

Mohammadpur, Dhaka-1207, Bangladesh, Phone: 9115530,

Fax: 9113867, Email: samaharwc@yahoo.com

| Table of Content |  |  |
| --- | --- | --- |
| SL No. | Particulars | Page No. |
| Abbreviations |  | 4 |
| Executive Summery |  | 5 |
| I | Project Description | 6 |
|  | - Introduction | 6 |
|  | - Project Component | 6 |
|  | - Objective of Resettlement Plan | 7 |
| II | Scope of Land Acquisition and Resettlement | 7 |
|  | - Action to Minimize Land Acquisition and Resettlement Effects | 7 |
|  | - Scope of the Resettlement Impacts of this RP | 7 |
|  | Identification of AP’s: | 7 |
|  | Recommended Status of APs: | 7 |
| III | Socio-economic Information and Profile | 8 |
| IV | Information Disclosure, Consultation and Participation | 8 |
|  | - Public Consultation Conducted | 8 |
|  | - Future Consultation and Disclosure | 8 |
|  | - Involvement of NGO, CBOs and Women’s Organizations | 9 |
| V | GRIEVANCE REDRESS MECHANISM | 9 |
|  | Formation of GRC: | 9 |
|  | Procedures of Resolving Grievances | 10 |
|  | The appeal procedure and conflict resolution | 11 |
|  | Flow Chart of Grievance Redress Mechanism | 12 |
| VI | Policy and Legal Framework | 13 |
| VII | Entitlements, Assistance and Benefits | 13 |
| VIII | Relocation of Housing and Settlements | 14 |
| IX | Income Restoration and Rehabilitation | 14 |
| X | Resettlement Budget and Financing Plan | 14 |
| XI | Institutional Arrangements | 14 |
| XII | Implementation Schedule | 16 |
| XIII | Monitoring and Reporting | 16 |
| Appendix | Socio-economic survey Form | Appendix 1 |
|  | List of potentially affected person | Appendix 2 |
|  | Meeting Minutes of Project Information Disclosure Meeting | Appendix 3 |
|  | Attendance Sheet of Project Information Disclosure Meeting | Appendix 4 |
|  | NGO Activity Schedule | Appendix 5 |
|  | Road Survey | Appendix 6 |
|  | Contractors Implementation Schedule | Appendix 7 |
|  | Public Consultation Details | Appendix 8 |
|  | Sample Grievance Redress Form | Appendix 9 |
|  | Photo Gallery of Project Information Disclosure Meeting | Appendix 10 |
|  | AP Location | Appendix 11 |

ABBREVIATIONS

ADB			-	Asian Development Bank

ARIPO			-	Acquisition & Requisition of Immovable Property Ordinance

AP			- 	Affected Person

DC 			-	Deputy Commissioner

DMA			-	District Meter Area

EMP			-	Environmental Management Plan

FGD			-	Focus Group Discussion

GRM			-	Grievance Redress Mechanism

IR			- 	Involuntary Resettlement

NGO			-	Non-Government Organization

PMU			-	Project Management Unit

MSC			-	Management Supervision Consultant

RF			-	Resettlement Framework

RP			-	Resettlement Plan

SPS			-	Safeguard Policy Statement

SIU			- 	Safeguard Implementation Unit

JVC			-	Joint Advisory Committee

PVAC			-	Property Valuation Assessment Committee

GRP			-	Grievance Readdress Procedure

EXECUTIVE SUMMARY

The ongoing Dhaka Water Supply Sector Development Project (DWSSDP) covers approximately 80% of the area and 70% of the population of Dhaka City and is jointly financed by Asian Development Bank (ADB) and the Government of Bangladesh. The aim of the Project is to improve the water supply network of Dhaka City by dividing the networking to approximately 100 District Metering Areas (DMAs); rehabilitation or replacement, of waterlines between 75 and 450 mm diameter; and replacement of approximately 175,000 connections serving more than 8 million people. The contract package no ICB 2.7 of distribution network rehabilitation is prepared as part of a new project titled - Dhaka Environmentally Sustainable Water Supply Project (DESWSP), implemented similarly as contracts under DWSSDP.

This Resettlement Plan (RP) is prepared for rehabilitation of distribution networks in district metering areas (DMA-608) as covered by Package No. ICB-02.7. The Package No ICB 2.7 is expected to have the following benefits: (i) rehabilitation of distribution network which will result in substantial reduction by water losses in the project area; and (ii) proper accounting for use of water and system losses by installation of metered connections.

Dhaka Water Supply and Sewerage Authority (DWASA) are both the Executing Agency (EA) and the Implementing Agency (IA) for the project. A Project management unit (PMU) has been established in the implementing agency. The PMU will be assisted by the Management and Supervision Consultants (MSC) for Distribution Network Improvement.

This RP is prepared based on ADB’s Safeguard Policy Statement, 2009 and Government of Bangladesh laws also considered detailed designs prepared by the MSC, and updated by MSC resettlement specialist for the PMU - SIU based on detailed design during implementation.

There is no land acquisition under the proposed package. The main resettlement impact is the potential re-education in the income of small shops and other businesses if the presence of trenches, excavated soil, and machinery make access difficult for customers. However, the RP is prepared in preparation of any potential temporary loss of income or livelihood during construction.

DESWSP Involuntary Resettlement (IR) is in accordance with ADB's Safeguard Policy Statement (SPS). But for this component the IR impact is limited to temporary loss of income to vendors and hawkers in the project areas during civil works.

The draft RP (in local language) has discussed with stakeholders and the document has been disclosed. The RP provides a strategy for continued consultation at different stages of RP implementation.

DWASA has its own Grievance Redress Procedure (GRP) which operates to address any dissatisfaction and complaints by residents and APs regarding its activities. Multi layers grievance redress mechanism has been applied for this project. First layer would resolve complaint, at project level through negotiations with community leaders and representatives of APS. If a case cannot be resolved at this level, the complaint will be submitted to a grievance Resolution Committee (GRC) led by the PMU Director with two other members. The GRC will decide within 14 days of receiving a complaint (verbally or in writing) from an AP or his representative. There will also be an appeals procedure where, if a person dissatisfied with the ruling of the GRC, he/she or his/her representative may attend their next meeting to re-present the case. The Committee will then

Re-consider the case in private, after which their decision is final. If the appellant is still not satisfied he has the right to take his case to the public courts.

The entitlement matrix (EM) prepared for DESWSP provides for compensation of all potential losses including potential income losses at replacement cost and also recognizes non-titleholders (encroachers and squatters) as APs. There is no possibilities vulnerability of households in this DMA because the trenches will be cut in the roadsides and no HH’s will be affected.

APs have provided 60 days advance notice to ensure none or minimal disruption, compensation in livelihood, followed by a reminder 7 days in advance and again 24 hours in advance of execution of works. Construction activities should result in unavoidable livelihood/income disruption, compensation for the lost income or a transitional allowance for the period of disruption will be provided based on the entitlement matrix and survey results. Compensation and assistance to APs must be made prior to displacement.

- PROJECT DESCRIPTION

- Introduction:

- The ongoing Dhaka Water Supply Sector Development Project (DWSSDP) covers approximately 80% of the area and 70% of the population of Dhaka City and is jointly financed by Asian Development Bank (ADB) and the government of Bangladesh. The aim of the Project is to improve the water supply network of Dhaka City by dividing the network into approximately 100 District Meter Area’s (DMAs);rehabilitation or replacement of water lines between 75 and 450 mm diameter; and replacement of approximately 175,000 connections serving more than 8 million people. The project for package No. ICB2.7 is prepared as part of a new project titled – Dhaka Environmentally Sustainable Water Supply Project (DESWSP), implemented similarly as contracts under SWSSDP.

- There is no land acquisition under the proposed package. The main resettlement impact is the potential reduction in the income of shops and other businesses if the presence of trenches, excavated soil, and machinery make access difficult for customers. Initial designs indicate that the only areas where the project is expected to cause resettlement impacts is in 25% of the roads (equivalent to 94 km out of 376 km) in which pipes will be installed using open-cut method. This is a conservative estimate, and impacts will be further avoided as trenches will be small and located mainly near the center of roads. However, the new RP will be prepared if any potential temporary loss of income or livelihood during construction.

- Issues of involuntary resettlement will be addressed according to national legislation (Government of Bangladesh Acquisition of Immovable Property Ordinance, 1982), and ADB Safeguard Policy Statement (SPS), 2009, and DWASA Policy (Resettlement Policy Framework, 2013). A Resettlement Framework (RF) was developed for DESWSP to provide the mechanism through which the EA will prepare Resettlement Plans (RP) for each Hydraulic area in the detailed design stage.

- This RP is prepared for DMA – 608 under ICB package No.02.7 based on detailed design prepared by the Monitoring and Supervision Consultants and will be updated based on detailed design during implementation. ADB and DWASA management will review and clear the revised RP during detailed design and prior to commencement of works.

B. Project Components

a)   The Main Contract Components in this package include (i) rehabilitation and extension of distribution network in 16 District Metering Areas (DMA’s) DMA 601 to 616 for 376 kilometers (Km); (ii) replacement of all fittings of all production tube wells; (iii) service connections including installations of meter chamber, domestic meters and floating valve and (iv) installation of valves and bulk meters and loggers etc. For efficient and effective execution, the package will be implemented through a design build contract i, e the civil works contractors will also prepare the detailed design.

C. Objectives of Resettlement Plan

a)     This RP is the mechanism through which compensation and other assistance is delivered, and provides a time-bound action plan with a budget, setting out the resettlement strategy, objectives, entitlement, actions, responsibilities, monitoring and evaluation, and is consistent with the resettlement framework for the investment project and ADB’s SPS, 2009.

II.       SCOPE OF LAND ACQUISITION AND RESETTLEMENT

- Action to Minimize Land Acquisition and Resettlement Effects There is no land acquisition in DMA 608 under package ICB 02.7.

- Scope of the Resettlement Impacts of this RP

The nature and extent of resettlement impacts were assessed by conducting a reconnaissance survey and Road Survey in all the roads of DMA – 608. We have prepared sheets including following records of resettlement impacts and socioeconomic data:

- Numbers, types and ownership of affected shops and other business;

- Average business incomes, rent paid by tenants, and numbers of employees;

- Numbers and types of affected hawkers, average income and any rent paid;

- Numbers and types of affected structures (including common property resources) and replacement costs; and

- Any other resettlement impacts.

The Dhaka Environmentally Sustainable Water Supply Project (DESWSP) appointed SAMAHAR an NGO for conducting services related to the dissemination of information in the project implementation area, mitigation initiatives for the potential interruptions and the implementation of resettlement issues under guidance of the Management and Supervision Consultants (MSC) in the pre-construction and proofing period of the project in the area of ICB-02.7 under Zone 06 including 16 DMAs. Resettlement Awareness Team (RAT) of SAMAHAR has completed the road measurement survey and joint verification survey of the area of DMA – 608 and it has been found that the widths of most roads are below 10 meters except 4 (Four) Roads (10.3 to 30 Meters).  09 affected persons have been identified in the Roads where the width is maximum 10 meters. In this DMA we have also determined all of the major and minor roads.

Identification of AP’s: APs are entitled to receive compensations for their business losses, income losses and relocation of their businesses due to project implementation. Accordingly a list of APs has been prepared. According to project policy the roads width normally above 10 meter will not come under consideration for resettlement compensation. Considering all compensation issues a list of APs has been finalized for compensation of 09 persons. Resettlement Awareness Team of SAMAHAR has surveyed all the roads and sub-roads and found 09 affected vendors and has  prepared the Entitlement Card (EC) of APs who have business on the roads within less than 10 meter width and will block temporarily during project implementation / physical work.

Recommended Status of APs: As one of the core responsibilities of resettlement issues, we have collected information by interviewing each and every Vendors/Hawkers in the area under DMA – 608 as per prescribed form of ADB and identified 09 (Nine) persons, (Vendors/Hawkers) for compensation. As per detailed survey report we recommend list of 09 (Nine) APs assessing compensation amount of their business loss or income loss. We have assessed compensation on the basis of their daily average profit and proposed compensation for five days. In consequence we proposed to allocate BDT. 20000/- (Twenty Thousands) taka only as compensation against their 5 (five) days average profit or income (Details are attached in Resettlement Budget and Financing Plan).

III 	SOCIO-ECONOMIC INFORMATION AND PROFILE

The DMA is located in the main Dhaka City area. This is Urban Rural Residential Area where the shops and hawkers are restricted to establish running their business. There are lots of vendors / Hawkers but a few no of the will be suffered.  Moreover, most of the roads widths are below 10 meters and only 4 (Four) Roads are over 10 (Ten) meters. Though maximum no of roads are below 10 meters yet there is less scope of severe socio-economic impact because most of the roads are very busy with crowded people and different type of local transports. So there’s less scope for the mobile hawker/vendors running their business in the roadsides. Through reconnaissance survey, road measurement and joint verification survey we found and finalize 09 (Nine) vendors/hawkers as AP who will be losing their income for a few days (5) during physical work of the piped water supply system.

IV.	INFORMATION DISCLOSURE, CONSULTATION, AND PARTICIPATION

To ensure awareness and gain support from local community people towards project interventions, very intensive population campaigns were conducted at different levels and category of people. The following methodologies are being used for carrying out public information campaign and consultations:

A. 	Public Consultation Conducted

- Walk-through informal group consultations were held in the project area;

- The local communities were informed through public consultation on project interventions, including its benefits;

- The environmental concerns and suggestions made by the participants were listed, discussed, and suggestions accordingly incorporated in the EMP; and

- Various forms of informal public consultations (consultation through ad hoc discussion-site) have been used to discuss the project activities.

- A Project Information Disclosure Meeting has been conducted

B.	Future Consultation and Disclosure

Besides those the following initiatives are planned for future public consultation and information disclosure:

- The RP and other relevant documents will be made available at public locations in the city and posted on the DWASA and ADB websites. The consultation process will be continued and expanded during the project implementation through a nongovernment organization (NGO), to ensure stakeholders participate fully in project execution, as well as to implement comprehensive information, education and communication plan.

- The public consultation and disclosure program with all interested and affected partied will remain a continuous process throughout the project implementation, and shall include the following:

- Consultations during construction phase: Public and small scale meeting with affected communities will be conducted to discuss project activities and construction works and schedule to reduce disturbance and other impacts and various social issues that may occur when construction started.

- Project disclosure: (a) Public information campaigns (leaflet distribution to the communities) to the wider city population and prepare them for disruptions they may experience once construction is underway (b) public disclosure meetings at key project stages to inform the public of progress and future plans and to provide copies of summary documents in local language (c) formal disclosure of project progress reports and documents in the project websites in local language.

- For the benefit of the community, the RP will be translated in the local language and made available at (i) DWASA office, (ii) area offices, and (iii) contractor’s campsites. It wills sure that hard copies of RP are kept at places which are conveniently accessible to citizens, as a means to disclose the document and at the same time creating wider public awareness.

C.	Involvement of NGO, CBOs and Women’s Organizations

The NGO (SAMAHAR), Community Based Organizations (CBOs) representing women at different levels are actively involved in the project interventions in particular to the resettlement activities. Noted that the demand of the vulnerable people were well taken and addressed properly.

The particular role of the NGO in this respect is explained below:

- Organize and implement consultation and disclosure activities described above, and the various awareness raising campaigns;

- Distribute leaflets and other education materials among the city dwellers

- Implementing Resettlement Plans in each hydraulic zone and distributing entitlements;

- Organize training for DWASA staff (including Environment and Resettlement Cells and affected communities;

- Assist PMU and PIUs with other technical tasks for example conducting some of the resident surveys for the Environmental Management Plan, where an established relationship with the communities is essential.

- Ensuring views of women and vulnerable groups are equally represented in project committees and other decision making bodies.

V.	GRIEVANCE REDRESS MECHANISM

Following ADB Safeguard Policy Statement (SPS), 2009 established time bound grievance committees together with procedures at three levels to address or resolve unusual incidences occurs during implementation of the project activities. The solution of incidences would be based on the complaints raised from APs and community people. In case of any unsettle dispute, GRC through submission of formal reference from DWASA will resolve the problem.

Formation of GRC:

Grievance Redress Committee (GRC) constituted comprising of a panel of five members; 1st is DWASA representative, 2nd NGO representative; 3rd MSC representative 4th DWASA Representative and the other one is also from DWASA Safe Guard Officer (Social & Gender) as member Secretary.

The GRC of DMA 608 under ICB Package 02.7 of MODs Zone 6 is as below:

| S.I | Name | Designation at GRC | Institution | Designation |
| --- | --- | --- | --- | --- |
| 1 | Executive Engineer , DESWSP | Convener | DWASA | EE, DESWSP |
| 2 | Md. Moktarul Alam | Member | NGO, SAMAHAR | Team Leader |
| 3 | Social and Safe guard Specialist | Member | Consultant ( MSC) | Social and Safe guard Specialist |
| 4 | Assistant Engineer | Member | DESWSP DWASA | AE DESWSP |
| 5 | Safeguard officer ( Social and Gender ) | Member Secretary | DESWSP DWASA | Safeguard Officer (S&G) DESWSP |

Procedures of resolving grievances are described below:

Step 1

In case of any grievances, the complainant approaches to the NGO field level officials for clarification, or submits any formal complaints. The NGO will provide clarification to the DPs and try to resolve the problem at the local level with the involvement of SIU social safeguards officer, If not resolved.

Step 2

The NGO will recommend that APs submit their complaints to the GRC. NGO staff assists the DPs filing the complaints and organizes hearing within 14 days of receiving the complaints.

Step 3

GRC to scrutinize applications determine whether the submitted cases are within their mandate. Cases related to compensation under the ARIPO will be referred to DC through DWASA SIU for further review and action.

Step 4

If within the GRC mandate and not related to compensation under ARIPO, GRC will hold session with aggrieved APs, minutes recorded. If resolved, the project director approves. If not resolved;

Step 5

The DP may accept GRC decision; if not, he/she may file a case in the court of law for further appeal.

Step 6

The GRC minutes, approved by the project director will be received at the conveners’ office.

The approved verdict is communicated to the complainant AP in writing. APs will be able to submit their grievance/complaint about any aspects of resettlement plan implementation and compensation. Grievances can be shared with DWASA verbally or in written form, but in case of verbal form, the NGO representatives in the GRC will write it down at the first instance during the meeting at no cost to APs. The AP will sign and formally submit the written report to the GRCs at the office of the NGO by assisting DWASA in implementing the RP. Any AP can also take their case to the court following the country legal system at any stage without going through the project GRM, if they wish to do so.

The GRCs has been activated with power to resolve resettlement and compensation issues not to be addressed under legal suit in the courts. The GRCs is ready to receive grievance cases from the affected persons through the resettlement awareness NGO (SAMAHAR). The NGO will assist the APs in lodging their resettlement complaints in a proper format acceptable to the GRCs after they get ID cards from DWASA or are informed about their entitlements and losses.

The appeal procedure and conflict resolution will be as follows:

- All complaints from the APs will be received at the field office of the resettlement awareness NGO (SAMAHAR), the member secretary of the GRCs, with a copy for the concerned City Corporation Ward Commissioner’s representatives.

- The representative of the NGO (SAMAHAR) in the GRCs, upon receipt of complaints, will inform the convener (DWASA representative) of the GRC and convener will organize a hearing session from the complainants in the concerned City Corporation/Word Commissioner office, where the complaint was received.

- The GRC will review the proceedings and pass verdicts to convey to the concerned AP through the NGO.

- If there are matters relating to arbitration or compensation under the existing law, the matter will be referred to the DC and the courts. The DC has to make decision within maximum of 14 days.

- The GRC will settle the disputes within a maximum of 21 days of receiving the complaints from the APs.

- Resolution of the GRCs will be sent to the PD for approval, and after approval these will be adopted in the process of resettlement for issuance of ID cards, determination of loss and entitlements, and payment thereof.

In the event that the established GRM is not in a position to resolve the issue, the affected person can also use the ADB Accountability Mechanism (AM) through directly contacting (in writing) the Complaint Receiving Officer (CRO) at ADB Headquarters or the ADB Bangladesh Resident Mission (BRM). The complaint can be submitted in any of the official Languages of ADB’s DMCs. The ADB Accountability Mechanism information will be included in the PID to be distributed to the affected communities, as part of the project GRM.

Flow Chart of Grievance Redress Mechanism

Aggrieved Persons

NGO – SIU – PMU       To be addressed in 14 days

Redressed

(Case Closed)

GRC Members

- DWASA Representative

- NGO Representative

- Ward Councilor Male

- Ward Councilor Female

- APs Representative

Not Addressed:

Application Submitted to GRC through NGO

Scrutiny of the Complaints by GRC

Not Under Arbitration or Law and to be settled as per RP/ DESWSP RF

Complaints under Arbitration or existing LA Law

Referred to DC

(To be decided in 14 days)

GRC Hearing within 21 days of lodging the claim

Not Redressed

Redressed

Claim Rejected

Recommendation for Compensation

PD for Approval

NGO for Payment

Decision accepted

District’s Judge’s Court

Seeking Legal Settlement

VI.	POLICY AND LEGAL FRAMEWORK

This RP is prepared based on applicable legal and policy frameworks of the government, namely the Acquisition and Requisition of Immovable Property Ordinance (ARIPO), 1982 and it subsequent amendments in 1993 and 1994 (ARIPO) and ADB's Safeguards Policy Statement(SPS), 2009. In case of discrepancy between the policies of ADB and the government, the ADB policy will prevail.

The government's ARIPO policy does not cover project-displaced persons without titles or ownership record, such as informal settler/squatters, occupiers, and informal tenants and leaseholders (without documents), and does not provide for replacement value of the property acquired. The ARIPO has no provision for resettlement assistance for restoration of livelihoods of displaced persons, except for legal compensation for land and structures. Further, in most of the cases, the compensation paid does not constitute market or replacement value of the property acquired. Gaps between national law and ADB’s SPS, 2009 were identified, and bridging measures included in the entitlement matrix for the project. ADB’s SPS 2009 applies to all ADB-financed and/or ADB-administered sovereign projects and their components, regardless of the source of financing, including investment projects funded by a loan, a grant, or other means. The draft resettlement plan represents a single, uniform document agreed upon by both the Government of Bangladesh and ADB to ensure compliance with respective rules and policies.

The land acquisition law of Bangladesh, the Acquisition and Requisition of Immovable Property Ordinance (ARIPO), 1982 with subsequent amendments in 1993 and 1994, is followed for acquisition and requisition of properties required for the development project in Bangladesh, which is not consistent with the government’s commitment to reduce poverty. There are some gaps between the land acquisition law of Bangladesh and ADB Safeguard Policy Statement (SPS) 2009. The major gaps mostly related to requirement for (i) consultations and disclosure ;( ii) livelihood restoration; (iii) land based resettlement strategy and relocation assistance; and(iv) compensation and assistance to the non-titled people. The detail comparative analysis between ARIPO’s laws related to land acquisition, compensation, and involuntary resettlement and ADB’s requirements as prescribed in the SPS 2009.

VII.	ENTITLEMENTS, ASSISTANCE, AND BENEFITS

The entitlements, assistance and benefits of the APs have strictly been followed according to the approved Resettlement Framework. We have applied all the guideline provided by PMU/MSC to prepare our survey report and entitlement of APs. This document represents a key requirement of ADB that will constitute the basis for land acquisition, compensation and resettlement. Vendors requiring temporary shifting assistance during construction period will be notified in advance and assisted to shift to alternative locations to continue their trade with limited disruption. They will be allowed to return to their original location after construction is completed.

Project Benefits Access to improved water supply is expected to improve the health status of households (especially children and the elderly) and reduce medical expenditures on water-borne and vector-borne diseases. The project will help DWASA expand water services in its service area, where temporarily affected businesses and residents get long-term benefits. Some Female labors are already been employed in this project with local people (At different skill levels) during implementation and will be continued after completion. DMA – 608 is both poorer and richer residential and commercial area but no vulnerable group we found in this DMA.

VIII. RELOCATION OF HOUSING AND SETTLEMENTS

The physical intervention of the project activities does not affect any kind of structure, so it does not require relocation of structure and settlements.

IX.	INCOME RESTORATION AND REHABILITATION

The compensation mechanism and income restoration has followed the approved Resettlement Plan (RP) of ICB: 02.7 at Zone 06 dated August 2013 under Dhaka Environmentally Sustainable Water Supply Project in Bangladesh-(Distribution Network Improvement) Package No.ICB 02.7.

The transect surveys identified loss of income as the only resettlement impact and the Entitlement Matrix indicates that this will be compensated by a straightforward income restoration strategy. This involves the provision of cash compensation to shopkeepers, the owners and operators or other businesses, and hawkers, equivalent to the amount of income they lose. Compensation and assistance to APs must be provided prior to start of civil works. APs will be provided 60 days advance notice, followed by a reminder 1 week before construction, and again, 1 day before construction to ensure no or minimal disruption in livelihood. If required, they will also be assisted to temporarily shift for continued economic activity. Preferential employment in project-related work will be offered to local people, with priority to vulnerable persons.

X.	RESETTLEMENT BUDGET AND FINANCING PLAN

Resettlement Budget for Compensation

| Resettlement Costs | Quantity | Unit Cost (BDT) | Total | Total (US$) |
| --- | --- | --- | --- | --- |
| Provisional sum for lost income-shopkeepers, owners/tenants of other businesses | -- | -- | -- | -- |
| Provisional sum for lost income of hawkers / Vendor | 09 | 2222.22 | 20000.00 | 256.41 US Dollar @ Taka 78 |
| GRM |  |  |  |  |
| Contingency Cost | -- | -- | -- | -- |
| Total | 09 | 2222.22 | 00 | 256.41 $ |

Source: Drat RP of Package # ICB-02.7

Amount in TK:  20000.00 (Twenty Thousands) BDT.

- DMA-608, (Khilgaon)

- Proposed Compensated Person- 09 Person for five days.

- A detailed affected Person is attached.

XI.	INSTITUTIONAL ARRANGEMENTS

DWASA is both the EA responsible for the management, coordination and overall technical supervision of the program and the IA responsible for supervising construction of the infrastructure and conducting the non-infrastructure elements. DWASA has established a PMU, responsible for day-to-day management of the program, including tendering and selection of contractors, construction supervision, monitoring and evaluation, and compliance with safeguards policies. The PMU is headed by a full-time Project Director (PD) and two Deputy Project Directors (DPDs). Safeguards Implementation Unit (SIU) will be established in one of the DPD offices. Two safeguards officers will be appointed and one of them will be responsible for the social safeguards related issues.

The PMU will be supported by the Management and Supervision Consultants (MSC) who will update the RP and implement and monitor resettlement plan implementation, design the infrastructure, manage tendering of contractors and supervise the construction process; and NGOs, who conduct public awareness campaigns.

MSC and DWASA (PMU/SIU) will supervise and monitor the implementation works at the field level to ensure the quality and specification of the implemented works and will be fielded along with resettlement awareness NGO. Thus, each spot of work will be under close supervision of the MSC, NGO and PMU staff. The resettlement expert of the MSC will conduct all inclusive monitoring of the resettlement and compensation aspects.

Contractor: The contractor will have social safeguards personnel to (i) coordinate with MSC on updating the RP based on detailed designs, and (ii) ensure implementation of RP during civil works. Organizational procedures/institutional roles and responsibilities for safeguards implementation steps/activities involved in delivery of entitlements.

Details are described in below:

| SL # | Activity | Responsible Agency |
| --- | --- | --- |
| Institutional Strengthening |  |  |
| 1 | Consultancy Support to PMU Safeguard Implementation Unit | PMU – MSC |
| 2 | Training and Support to DWASA and NGO | PMU – MSC RS |
| 3 | NGO Support to PMU | PMU – SIU – MSC |
| Resettlement Plan Finalization |  |  |
| 1 | Designs of DMA Questionnaires’ | PMU SIU – MSC RS |
| 2 | DMAs data collection and screening the vulnerable HH | NGO – SIU – MSC |
| 3 | Calculation of entitlements values and resettlement budget | PMU SIU – NGO - MSC |
| 4 | RP updating and preparation (if any) | PMU SIU – MSC |
| 5 | Public consultation and establishment project cutoff date | PMU–SIU – NGO – MSC |
| 6 | RP finalization and submission to ADB for approval | PMU – SIU – MSC |
| 7 | RP public disclosure and GRM establishment | PMU–SIU – NGO - MSC |
| Resettlement Plan Implementation |  |  |
| 1 | Establish FRC | PMU SIU – MSC |
| 2 | Budget allocation | DWASA, PMU-SIU- MSC |
| 3 | Preparation & disbursement of entitlement cards for eligible AP | PMU – SIU – NGO -MSC |
| 4 | Provision of checks to AP | PMU –SIU – NGO - MSC |
| 5 | Submission of progress report and semiannual monitoring reports | PMU SIU- MSC |
| 6 | Continuing public consultation and participation | SIU – NGO –MSC |
| 7 | Entertain grievance and redress cases | PMU – SIU – NGO -MSC |
| 8 | Implementation of additional support to vulnerable groups | SIU – NGO- MSC |
| 9 | Submissions of RP completion report | PMU – SIU - MSC |

XII. 	IMPLEMENTATION SCHEDULE

DESWSP RF, 2013, ADB SPS,2009, and DWASA RFP, 2006 require that compensation for all resettlement impacts is provided before the loss is incurred, so this RP has been updated early in the design stage, and the process of arranging compensation and other entitlements will commence as soon as the revised RP has been approved by ADB.

XIII. MONITORING AND REPORTING

Implementation of ICB 2.7 resettlement activities will be monitored by the Safeguards Implementation Unit under the DESWSP PMU. Staff will be given training in resettlement tissues, social survey methods, etc., by MSC Resettlement Specialist where necessary. Monitoring data will be collected from the NGOs implementing the RP and individual APs, and will be compared with entitlements and disbursement schedules established in the RP.

The PMU-SIU will consolidate the monthly reports submitted by the NGO and MSC resettlements specialist and prepare semiannual monitoring report on the progress of the RP implementation and other safeguards related issues including the status of any grievances and redress cases logged by any complainants during the project implementation.

Appendix-1

Socioeconomic Survey Form of Affected Businesses under detail Measurement Survey

| Date of Survey | Date:09/03/2017 |  |  |  | SL No: 01 |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| DMA No | 608 |  |  |  |  |  |  |  |  |
| Name of The Road | Road # 5, Reazbag, Khilgaon, Dhaka |  |  |  |  |  |  |  |  |
| Type of Road (by width) | - <2 m |  |  | - 2 to 4 m |  |  |  |  | - √ >4 m |
| Name of the Affected Person | Md. Kamal Hossain |  |  |  |  |  |  |  |  |
| Father’s/Mother’s Name | Late Abdul Wahab/Johura Begum |  |  |  |  |  |  |  |  |
| Address / Location | 1398/26 Road # 5, Reazbag Khilgaon Dhaka |  |  |  |  |  |  |  |  |
| Type of Business | - Permanent |  | - Semi -Permanent |  |  |  |  | - √ Hawker/Movable |  |
| Type of Merchandise | - Fruits and Vegetables |  | - Food |  |  |  |  | - Books /Stationery |  |
|  | - Cloths |  | - √ Shoe Repair |  |  |  |  | - Others (Specify) |  |
| Status of Ownership | - √ Owner |  |  |  |  | - Tenant |  |  |  |
| Since when does the person operate in that location | 2015 |  |  |  |  |  |  |  |  |
| Frequency of operating in a week | - √ Every day | - Most days |  |  |  |  | - 1 to 2 days / week |  |  |
|  | - Less than 1 day / week | - Seasonal (Specify) |  |  |  |  | - Others (Specify) |  |  |
| Person’ employed, if any | No: N/A |  |  |  |  |  |  |  |  |
| Per month rent, if any | Tk. N/A |  |  |  |  |  |  |  |  |
| Average profit per day | 400.00 |  |  |  |  |  |  |  |  |
| Will the person be affected | - √ Yes |  |  |  |  | - No |  |  |  |
| Type of Vulnerability/distress | - √ None | - BPL |  |  |  |  | - Disabled |  |  |
|  | - WHH | - Minority/Child Worker |  |  |  |  | - Other’s (Specify) |  |  |
| Work Starting Date in Road | Depending on Contractors Schedule |  |  |  |  |  |  |  |  |
| Permanent Structure/s Present | - Yes |  |  |  |  | - √ No |  |  |  |
| Use of Permanent Structure | - Boundary Wall | - Residential |  |  |  |  | - Commercial / Business |  |  |
| If Structure is present, type of ownership | - Owner |  |  |  |  | - Rental How much per month----------Tk |  |  |  |
| Document Prepared By: Tanveer Ahmed & Abul Kashem Field Officer | Supervised By: Arun Kumar Biswas/Nilufa Yeasmin Field Supervisor |  |  |  |  | Documented By: Moktarul Alam Team Leader |  |  |  |

BPL = below poverty line; WHH = Woman headed household/chief wage earner is a woman

Signature: 	S/d									Mobile #: N/A

Appendix-1

Socioeconomic Survey Form of Affected Businesses under detail Measurement Survey

| Date of Survey | Date:12/03/2017 |  |  |  | SL No: 02 |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| DMA No | 608 |  |  |  |  |  |  |  |  |
| Name of The Road | Road # 12/1 Tilpapara |  |  |  |  |  |  |  |  |
| Type of Road (by width) | - <2 m |  |  | - 2 to 4 m |  |  |  |  | - √ >4 m |
| Name of the Affected Person | Sumon Das |  |  |  |  |  |  |  |  |
| Father’s/Mother’s Name | Late Fholan Das / Late Jotsna Rani |  |  |  |  |  |  |  |  |
| Address / Location | Block # A, Road # 12/1 Tilpapara, Khilgaon, Dhaka |  |  |  |  |  |  |  |  |
| Type of Business | - Permanent |  | - Semi -Permanent |  |  |  |  | - √ Hawker/Movable |  |
| Type of Merchandise | - Fruits and Vegetables |  | - Food |  |  |  |  | - Books /Stationery |  |
|  | - Cloths |  | - √ Shoe Repair |  |  |  |  | - Others (Specify) |  |
| Status of Ownership | - √ Owner |  |  |  |  | - Tenant |  |  |  |
| Since when does the person operate in that location | 2013 |  |  |  |  |  |  |  |  |
| Frequency of operating in a week | - √ Every day | - Most days |  |  |  |  | - 1 to 2 days / week |  |  |
|  | - Less than 1 day / week | - Seasonal (Specify) |  |  |  |  | - Others (Specify) |  |  |
| Person’ employed, if any | No: N/A |  |  |  |  |  |  |  |  |
| Per month rent, if any | Tk. N/A |  |  |  |  |  |  |  |  |
| Average profit per day | 400.00 |  |  |  |  |  |  |  |  |
| Will the person be affected | - √ Yes |  |  |  |  | - No |  |  |  |
| Type of Vulnerability/distress | - √ None | - BPL |  |  |  |  | - Disabled |  |  |
|  | - WHH | - Minority/Child Worker |  |  |  |  | - Other’s (Specify) |  |  |
| Work Starting Date in Road | Depending on Contractors Schedule |  |  |  |  |  |  |  |  |
| Permanent Structure/s Present | - Yes |  |  |  |  | - √ No |  |  |  |
| Use of Permanent Structure | - Boundary Wall | - Residential |  |  |  |  | - Commercial / Business |  |  |
| If Structure is present, type of ownership | - Owner |  |  |  |  | - Rental How much per month----------Tk |  |  |  |
| Document Prepared By: Tanveer Ahmed & Abul Kashem Field Officer | Supervised By: Arun Kumar Biswas/Nilufa Yeasmin Field Supervisor |  |  |  |  | Documented By: Moktarul Alam Team Leader |  |  |  |

BPL = below poverty line; WHH = Woman headed household/chief wage earner is a woman

Signature: 								Mobile #:01790585778

Appendix-1

Socioeconomic Survey Form of Affected Businesses under detail Measurement Survey

| Date of Survey | Date: 13/03/2017 |  |  |  | SL No: 03 |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| DMA No | 608 |  |  |  |  |  |  |  |  |
| Name of The Road | Block # A, Road # 5 |  |  |  |  |  |  |  |  |
| Type of Road (by width) | - <2 m |  |  | - 2 to 4 m |  |  |  |  | - √ >4 m |
| Name of the Affected Person | Nirod Chandra |  |  |  |  |  |  |  |  |
| Father’s/Mother’s Name | Late Nihar Chandra / Late Binodini |  |  |  |  |  |  |  |  |
| Address / Location | Block # A, Road # 5, Tilpapara, Dhaka |  |  |  |  |  |  |  |  |
| Type of Business | - Permanent |  | - Semi -Permanent |  |  |  |  | - √ Hawker/Movable |  |
| Type of Merchandise | - Fruits and Vegetables |  | - Food |  |  |  |  | - Books /Stationery |  |
|  | - Cloths |  | - √ Shoe Repair |  |  |  |  | - Others (Specify) |  |
| Status of Ownership | - √ Owner |  |  |  |  | - Tenant |  |  |  |
| Since when does the person operate in that location | 2014 |  |  |  |  |  |  |  |  |
| Frequency of operating in a week | - √ Every day | - Most days |  |  |  |  | - 1 to 2 days / week |  |  |
|  | - Less than 1 day / week | - Seasonal (Specify) |  |  |  |  | - Others (Specify) |  |  |
| Person’ employed, if any | No: N/A |  |  |  |  |  |  |  |  |
| Per month rent, if any | Tk. N/A |  |  |  |  |  |  |  |  |
| Average profit per day | 400.00 |  |  |  |  |  |  |  |  |
| Will the person be affected | - √ Yes |  |  |  |  | - No |  |  |  |
| Type of Vulnerability/distress | - √ None | - BPL |  |  |  |  | - Disabled |  |  |
|  | - WHH | - Minority/Child Worker |  |  |  |  | - Other’s (Specify) |  |  |
| Work Starting Date in Road | Depending on Contractors Schedule |  |  |  |  |  |  |  |  |
| Permanent Structure/s Present | - Yes |  |  |  |  | - √ No |  |  |  |
| Use of Permanent Structure | - Boundary Wall | - Residential |  |  |  |  | - Commercial / Business |  |  |
| If Structure is present, type of ownership | - Owner |  |  |  |  | - Rental How much per month----------Tk |  |  |  |
| Document Prepared By: Tanveer Ahmed & Abul Kashem Field Officer | Supervised By: Arun Kumar Biswas/Nilufa Yeasmin Field Supervisor |  |  |  |  | Documented By: Moktarul Alam Team Leader |  |  |  |

BPL = below poverty line; WHH = Woman headed household/chief wage earner is a woman

Signature:  S/D							Mobile #: 01737729695

Appendix-1

Socioeconomic Survey Form of Affected Businesses under detail Measurement Survey

| Date of Survey | Date:15/03/2017 |  |  |  | SL No: 04 |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| DMA No | 608 |  |  |  |  |  |  |  |  |
| Name of The Road | Lane # 5, South Goran |  |  |  |  |  |  |  |  |
| Type of Road (by width) | - <2 m |  |  | - √ 2 to 4 m |  |  |  |  | - >4 m |
| Name of the Affected Person | Md. Khorshed Alam |  |  |  |  |  |  |  |  |
| Father’s/Mother’s Name | Late Abul Khair / Shabatunnesa |  |  |  |  |  |  |  |  |
| Address / Location | Lane-1 Road # 5, Shantipur, Khilgaon, Dhaka |  |  |  |  |  |  |  |  |
| Type of Business | - Permanent |  | - Semi -Permanent |  |  |  |  | - √ Hawker/Movable |  |
| Type of Merchandise | - Fruits and Vegetables |  | - Food |  |  |  |  | - Books /Stationery |  |
|  | - Cloths |  | - Shoe Repair |  |  |  |  | - √ Others (Tea Stall) |  |
| Status of Ownership | - √ Owner |  |  |  |  | - Tenant |  |  |  |
| Since when does the person operate in that location | 2014 |  |  |  |  |  |  |  |  |
| Frequency of operating in a week | - √ Every day | - Most days |  |  |  |  | - 1 to 2 days / week |  |  |
|  | - Less than 1 day / week | - Seasonal (Specify) |  |  |  |  | - Others (Specify) |  |  |
| Person’ employed, if any | No: N/A |  |  |  |  |  |  |  |  |
| Per month rent, if any | Tk. N/A |  |  |  |  |  |  |  |  |
| Average profit per day | 500.00 |  |  |  |  |  |  |  |  |
| Will the person be affected | - √ Yes |  |  |  |  | - No |  |  |  |
| Type of Vulnerability/distress | - √ None | - BPL |  |  |  |  | - Disabled |  |  |
|  | - WHH | - Minority/Child Worker |  |  |  |  | - Other’s (Specify) |  |  |
| Work Starting Date in Road | Depending on Contractors Schedule |  |  |  |  |  |  |  |  |
| Permanent Structure/s Present | - Yes |  |  |  |  | - √ No |  |  |  |
| Use of Permanent Structure | - Boundary Wall | - Residential |  |  |  |  | - Commercial / Business |  |  |
| If Structure is present, type of ownership | - Owner |  |  |  |  | - Rental How much per month----------Tk |  |  |  |
| Document Prepared By: Tanveer Ahmed & Abul Kashem Field Officer | Supervised By: Arun Kumar Biswas/Nilufa Yeasmin Field Supervisor |  |  |  |  | Documented By: Moktarul Alam Team Leader |  |  |  |

BPL = below poverty line; WHH = Woman headed household/chief wage earner is a woman

Signature:  S/D							Mobile #: 01722745717

Appendix-1

Socioeconomic Survey Form of Affected Businesses under detail Measurement Survey

| Date of Survey | Date:15/03/2017 |  |  |  | SL No: 05 |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| DMA No | 608 |  |  |  |  |  |  |  |  |
| Name of The Road |  |  |  |  |  |  |  |  |  |
| Type of Road (by width) | - <2 m |  |  | - √ 2 to 4 m |  |  |  |  | - >4 m |
| Name of the Affected Person | Md. Nizam Mia |  |  |  |  |  |  |  |  |
| Father’s/Mother’s Name | Late Hashem Mia / Late Asia Begum |  |  |  |  |  |  |  |  |
| Address / Location | Lane-1, Road # 5, Shantipur, Khilgaon, Dhaka |  |  |  |  |  |  |  |  |
| Type of Business | - Permanent |  | - Semi -Permanent |  |  |  |  | - √ Hawker/Movable |  |
| Type of Merchandise | - √ Fruits and Vegetables |  | - Food |  |  |  |  | - Books /Stationery |  |
|  | - Cloths |  | - Shoe Repair |  |  |  |  | - Others (Specify) |  |
| Status of Ownership | - √ Owner |  |  |  |  | - Tenant |  |  |  |
| Since when does the person operate in that location | 1985 |  |  |  |  |  |  |  |  |
| Frequency of operating in a week | - √ Every day | - Most days |  |  |  |  | - 1 to 2 days / week |  |  |
|  | - Less than 1 day / week | - Seasonal (Specify) |  |  |  |  | - Others (Specify) |  |  |
| Person’ employed, if any | No: N/A |  |  |  |  |  |  |  |  |
| Per month rent, if any | Tk. N/A |  |  |  |  |  |  |  |  |
| Average profit per day | 500.00 |  |  |  |  |  |  |  |  |
| Will the person be affected | - √ Yes |  |  |  |  | - No |  |  |  |
| Type of Vulnerability/distress | - √ None | - BPL |  |  |  |  | - Disabled |  |  |
|  | - WHH | - Minority/Child Worker |  |  |  |  | - Other’s (Specify) |  |  |
| Work Starting Date in Road | Depending on Contractors Schedule |  |  |  |  |  |  |  |  |
| Permanent Structure/s Present | - Yes |  |  |  |  | - √ No |  |  |  |
| Use of Permanent Structure | - Boundary Wall | - Residential |  |  |  |  | - Commercial / Business |  |  |
| If Structure is present, type of ownership | - Owner |  |  |  |  | - Rental How much per month----------Tk |  |  |  |
| Document Prepared By: Tanveer Ahmed & Abul Kashem Field Officer | Supervised By: Arun Kumar Biswas/Nilufa Yeasmin Field Supervisor |  |  |  |  | Documented By: Moktarul Alam Team Leader |  |  |  |

BPL = below poverty line; WHH = Woman headed household/chief wage earner is a woman

Signature:  S/D						   Mobile #: 01628816959

Appendix-1

Socioeconomic Survey Form of Affected Businesses under detail Measurement Survey

| Date of Survey | Date: 16/03/2017 |  |  |  | SL No: 06 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| DMA No | 608 |  |  |  |  |  |  |  |
| Name of The Road | Road # 23/1, Block A |  |  |  |  |  |  |  |
| Type of Road (by width) | - <2 m |  |  | - 2 to 4 m |  |  |  | - √ >4 m |
| Name of the Affected Person | Nasima Begum |  |  |  |  |  |  |  |
| Father’s/Mother’s Name | Late Nasir Uddin/Joitunnesa |  |  |  |  |  |  |  |
| Address / Location | Block # A, Road # 23/1, Khilgaon Chowrasta |  |  |  |  |  |  |  |
| Type of Business | - Permanent |  | - Semi -Permanent |  |  |  | - √ Hawker/Movable |  |
| Type of Merchandise | - Fruits and Vegetables |  | - Food |  |  |  | - Books /Stationery |  |
|  | - Cloths |  | - Shoe Repair |  |  |  | - √ Others (Tea Stall) |  |
| Status of Ownership | - √ Owner |  |  |  |  | - Tenant |  |  |
| Since when does the person operate in that location | 2014 |  |  |  |  |  |  |  |
| Frequency of operating in a week | - √ Every day | - Most days |  |  |  |  | - 1 to 2 days / week |  |
|  | - Less than 1 day / week | - Seasonal (Specify) |  |  |  |  | - Others (Specify) |  |
| Person’ employed, if any | No: N/A |  |  |  |  |  |  |  |
| Per month rent, if any | Tk. N/A |  |  |  |  |  |  |  |
| Average profit per day | 500.00 |  |  |  |  |  |  |  |
| Will the person be affected | - √ Yes |  |  |  |  | - No |  |  |
| Type of Vulnerability/distress | - √ None | - BPL |  |  |  |  | - Disabled |  |
|  | - WHH | - Minority/Child Worker |  |  |  |  | - Other’s (Specify) |  |
| Work Starting Date in Road | Depending on Contractors Schedule |  |  |  |  |  |  |  |
| Permanent Structure/s Present | - Yes |  |  |  |  | - √ No |  |  |
| Use of Permanent Structure | - Boundary Wall | - Residential |  |  |  |  | - Commercial / Business |  |
| If Structure is present, type of ownership | - Owner |  |  |  |  | - Rental How much per month----------Tk |  |  |
| Document Prepared By: Tanveer Ahmed & Abul Kashem Field Officer | Supervised By: Arun Kumar Biswas/Nilufa Yeasmin Field Supervisor |  |  |  |  | Documented By: Moktarul Alam Team Leader |  |  |

BPL = below poverty line; WHH = Woman headed household/chief wage earner is a woman

Signature:  S/D							Mobile #: 01613300143

Appendix-1

Socioeconomic Survey Form of Affected Businesses under detail Measurement Survey

| Date of Survey | Date:16/03/2017 |  |  |  | SL No: 07 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| DMA No | 608 |  |  |  |  |  |  |  |
| Name of The Road |  |  |  |  |  |  |  |  |
| Type of Road (by width) | - <2 m |  |  | - 2 to 4 m |  |  |  | - √ >4 m |
| Name of the Affected Person | Nikhil Chandra Saker |  |  |  |  |  |  |  |
| Father’s/Mother’s Name | Late Roychand Sarker / Late Mukta Rani |  |  |  |  |  |  |  |
| Address / Location | Road # 5, 117 North Goran Bazar Road |  |  |  |  |  |  |  |
| Type of Business | - Permanent |  | - Semi -Permanent |  |  |  | - √ Hawker/Movable |  |
| Type of Merchandise | - Fruits and Vegetables |  | - Food |  |  |  | - Books /Stationery |  |
|  | - Cloths |  | - Shoe Repair |  |  |  | - √ Others (Tea Stall) |  |
| Status of Ownership | - √ Owner |  |  |  |  | - Tenant |  |  |
| Since when does the person operate in that location | 2013 |  |  |  |  |  |  |  |
| Frequency of operating in a week | - √ Every day | - Most days |  |  |  |  | - 1 to 2 days / week |  |
|  | - Less than 1 day / week | - Seasonal (Specify) |  |  |  |  | - Others (Specify) |  |
| Person’ employed, if any | No: N/A |  |  |  |  |  |  |  |
| Per month rent, if any | Tk. N/A |  |  |  |  |  |  |  |
| Average profit per day | 400.00 |  |  |  |  |  |  |  |
| Will the person be affected | - √ Yes |  |  |  |  | - No |  |  |
| Type of Vulnerability/distress | - √ None | - BPL |  |  |  |  | - Disabled |  |
|  | - WHH | - Minority/Child Worker |  |  |  |  | - Other’s (Specify) |  |
| Work Starting Date in Road | Depending on Contractors Schedule |  |  |  |  |  |  |  |
| Permanent Structure/s Present | - Yes |  |  |  |  | - √ No |  |  |
| Use of Permanent Structure | - Boundary Wall | - Residential |  |  |  |  | - Commercial / Business |  |
| If Structure is present, type of ownership | - Owner |  |  |  |  | - Rental How much per month----------Tk |  |  |
| Document Prepared By: Tanveer Ahmed & Abul Kashem Field Officer | Supervised By: Arun Kumar Biswas/Nilufa Yeasmin Field Supervisor |  |  |  |  | Documented By: Moktarul Alam Team Leader |  |  |

BPL = below poverty line; WHH = Woman headed household/chief wage earner is a woman

Signature:  S/D					     Mobile #: 01983674891

Appendix-1

Socioeconomic Survey Form of Affected Businesses under detail Measurement Survey

| Date of Survey | Date:16/03/2017 |  |  |  | SL No: 08 |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| DMA No | 608 |  |  |  |  |  |  |  |  |
| Name of The Road |  |  |  |  |  |  |  |  |  |
| Type of Road (by width) | - <2 m |  |  | - 2 to 4 m |  |  |  |  | - √ >4 m |
| Name of the Affected Person | Khodeza Begum |  |  |  |  |  |  |  |  |
| Father’s/Mother’s Name | Late Noor Mohammad / Late Asiron |  |  |  |  |  |  |  |  |
| Address / Location | Road # 5, 117 North Goran Bazar Road |  |  |  |  |  |  |  |  |
| Type of Business | - Permanent |  | - Semi -Permanent |  |  |  |  | - √ Hawker/Movable |  |
| Type of Merchandise | - Fruits and Vegetables |  | - √ Food |  |  |  |  | - Books /Stationery |  |
|  | - Cloths |  | - Shoe Repair |  |  |  |  | - Others (Specify) |  |
| Status of Ownership | - √ Owner |  |  |  |  | - Tenant |  |  |  |
| Since when does the person operate in that location | 2014 |  |  |  |  |  |  |  |  |
| Frequency of operating in a week | - √ Every day | - Most days |  |  |  |  | - 1 to 2 days / week |  |  |
|  | - Less than 1 day / week | - Seasonal (Specify) |  |  |  |  | - Others (Specify) |  |  |
| Person’ employed, if any | No: N/A |  |  |  |  |  |  |  |  |
| Per month rent, if any | Tk. N/A |  |  |  |  |  |  |  |  |
| Average profit per day | 400.00 |  |  |  |  |  |  |  |  |
| Will the person be affected | - √ Yes |  |  |  |  | - No |  |  |  |
| Type of Vulnerability/distress | - None | - BPL |  |  |  |  | - Disabled |  |  |
|  | - √ WHH | - Minority/Child Worker |  |  |  |  | - Other’s (Specify) |  |  |
| Work Starting Date in Road | Depending on Contractors Schedule |  |  |  |  |  |  |  |  |
| Permanent Structure/s Present | - Yes |  |  |  |  | - √ No |  |  |  |
| Use of Permanent Structure | - Boundary Wall | - Residential |  |  |  |  | - Commercial / Business |  |  |
| If Structure is present, type of ownership | - Owner |  |  |  |  | - Rental How much per month----------Tk |  |  |  |
| Document Prepared By: Tanveer Ahmed & Abul Kashem Field Officer | Supervised By: Arun Kumar Biswas/Nilufa Yeasmin Field Supervisor |  |  |  |  | Documented By: Moktarul Alam Team Leader |  |  |  |

BPL = below poverty line; WHH = Woman headed household/chief wage earner is a woman

Signature:  S/D							Mobile #: 01998124664

Appendix-1

Socioeconomic Survey Form of Affected Businesses under detail Measurement Survey

| Date of Survey | Date:16/03/2017 |  |  |  | SL No: 09 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| DMA No | 608 |  |  |  |  |  |  |  |
| Name of The Road |  |  |  |  |  |  |  |  |
| Type of Road (by width) | - <2 m |  |  | - 2 to 4 m |  |  |  | - √ >4 m |
| Name of the Affected Person | Md. Mozibur Rahman |  |  |  |  |  |  |  |
| Father’s/Mother’s Name | Late Kazi Kamar Uddin / Late Nosifonnesa |  |  |  |  |  |  |  |
| Address / Location | Road # 5, 117 North Goran Bazar Road |  |  |  |  |  |  |  |
| Type of Business | - Permanent |  | - Semi -Permanent |  |  |  | - √ Hawker/Movable |  |
| Type of Merchandise | - Fruits and Vegetables |  | - Food |  |  |  | - Books /Stationery |  |
|  | - Cloths |  | - Shoe Repair |  |  |  | - √ Others (Tea Stall) |  |
| Status of Ownership | - √ Owner |  |  |  |  | - Tenant |  |  |
| Since when does the person operate in that location | 2014 |  |  |  |  |  |  |  |
| Frequency of operating in a week | - √ Every day | - Most days |  |  |  |  | - 1 to 2 days / week |  |
|  | - Less than 1 day / week | - Seasonal (Specify) |  |  |  |  | - Others (Specify) |  |
| Person’ employed, if any | No: N/A |  |  |  |  |  |  |  |
| Per month rent, if any | Tk. N/A |  |  |  |  |  |  |  |
| Average profit per day | 500.00 |  |  |  |  |  |  |  |
| Will the person be affected | - √ Yes |  |  |  |  | - No |  |  |
| Type of Vulnerability/distress | - √ None | - BPL |  |  |  |  | - Disabled |  |
|  | - WHH | - Minority/Child Worker |  |  |  |  | - Other’s (Specify) |  |
| Work Starting Date in Road | Depending on Contractors Schedule |  |  |  |  |  |  |  |
| Permanent Structure/s Present | - Yes |  |  |  |  | - √ No |  |  |
| Use of Permanent Structure | - Boundary Wall | - Residential |  |  |  |  | - Commercial / Business |  |
| If Structure is present, type of ownership | - Owner |  |  |  |  | - Rental How much per month----------Tk |  |  |
| Document Prepared By: Tanveer Ahmed & Abul Kashem Field Officer | Supervised By: Arun Kumar Biswas/Nilufa Yeasmin Field Supervisor |  |  |  |  | Documented By: Moktarul Alam Team Leader |  |  |

BPL = below poverty line; WHH = Woman headed household/chief wage earner is a woman

Signature:  S/D							Mobile #: 01822503821

Appendix-2

List of Potentially affected person

| SL # | Name of AP | Father’s / Mother’s Name | Address | Age | Type of Business | Average Profit / Day | Proposed Day | Total Amount (TK.) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Md. Kamal Hossain | Late Abdul Wahab/Johura Begum | Road # 7, Reazbag Khilgaon Dhaka | 40 | Shoe Repair | 400.00 | 5 | 2000.00 |
| 2 | Sumon Das | Late Fholan Das / Late Jotsna Rani | Block # A, Road # 12/1 Tilpapara, Khilgaon, Dhaka | 40 | Shoe Repair | 400.00 | 5 | 2000.00 |
| 3 | Nirod Chandra | Late Nihar Chandra / Late Binodini | Block # A, Road # 5, Tilpapara, Dhaka | 66 | Shoe Repair | 400.00 | 5 | 2000.00 |
| 4 | Md. Khorshed Alam | Late Abul Khair / Shabatunnesa | Lane # 1, Shantipur, Khilgaon, Dhaka | 50 | Others ( Tea Stall) | 500.00 | 5 | 2500.00 |
| 5 | Md. Nizam Mia | Late Hashem Mia / Late Asia Begum | Lane # 1, Shantipur, Khilgaon, Dhaka | 65 | Fruits and Vegetables | 500.00 | 5 | 2500.00 |
| 6 | Nasima Begum | Late Nasir Uddin / Joitun Nessa | Block # A, Road # 23/1, Khilgaon Chowrasta | 38 | Others ( Tea Stall) | 500.00 | 5 | 2500.00 |
| 7 | Nikhil Chandra Sarker | Late Roychand Sarker / Late Mukta Rani | Road # 5, North Goran Bazar Road | 60 | Others ( Tea Stall) | 400.00 | 5 | 2000.00 |
| 8 | Khodeza Begum | Late Noor Mohammad / Late Asiron | Road # 5, 117 North Goran Bazar Road | 55 | Food | 400.00 | 5 | 2000.00 |
| 9 | Md. Mozibur Rahman | Late KaziKamar Uddin/ Late Nosifonnessa | Road # 5, 117 North Goran Bazar Road | 50 | Others (Tea Stall) | 500.00 | 5 | 2500.00 |
| Total: Twenty Thousand Takas Only |  |  |  |  |  |  |  | 20000.00 |

Appendix –3

Dhaka Environmentally Sustainable Water Supply (DESWSP)

Resettlement Intervention in the area of ICB-02.7

DMA – 608

Project Information Disclosure Meeting

Venue: Pre Cadet Institute & High School						Time: 11.00 am

Introduction: On 09/04/2017 A Project Information Disclosure Meeting held at Pre Cadet Institute & High School premises of DESWS project of DWASA in DMA-608.  House Owner’s, Govt. Officials, Businessmen, Teachers, Guardians of the Student, Local Elites, Civil Society Personnel, Contractors Personnel, PMU & MSC representatives and NGO Representatives were present in the Meeting.

Agenda

- Sharing on Project Information.

- Discussion on activities for DMA System, Question and Answer.

- Opinion of the participants

- AOB

- Sharing on Information:

- Background: Dhaka, the capital of Bangladesh is facing shortage of water supply and demand is increasing day by day. Dhaka WASA is preparing Dhaka Environmentally Sustainable Water Supply Project (DESWSP) to supply treated surface water, collected from the river Meghna, to Dhaka city dwellers through the construction of Gandharbpur Water Treatment Plant Project (GWTPP). The project also includes distribution reinforcement and network improvements to reduce non-revenue water (NRW for safe water and support to low income communities (LICs). With financial assistance from ADB, AFD and EIB, this project aims to reduce abstraction of ground water amounting 150 million liter per day (MLM).

- Resettlement Plan,  Policy and Principals: A Resettlement Plan (RP) has been prepared for the project based on ADB’s Safeguard Policy Statement 2009 and Government of Bangladesh (GOB) Acquisition and Requisition of Immovable Property Ordinance 1982 (APIRO).

- Entitlement: The project provides for compensation of all potential losses including potential income losses for vendors at replacement value. As required by ADB Safeguards Policy (2009) the project will provide compensation and resettlement assistance for households’ lost land, business, structures and other lost assets in connection with the project. The RP approach incorporates (i) compensation for lost assets; (ii) resettlement issues; (iii) impact mitigation with special attention to the women and vulnerable groups; and (iv) income generating support to the members of the physically displaced households and including them in the poverty reduction and livelihood enhancement program.

- Institutional Arrangement: DWASA has established, for the Project, a PMU headed by a PD, who will be responsible for the overall execution of the Project. The PMU will be supported with an experienced NGO for the implementation of resettlement activities which include livelihood rehabilitation. DWASA will implement the RP through setting a Safeguard Implementation (SIU) headed by DPD at the DESWSP PMU. The SIU, under the overall responsibility of the PD, will undertake day-to-day activities with the appointed NGO. The concerned Safeguards Officer at the level of AE of SIU, appointed by PIU will be convener of the JVC and PVAC. The DPD of SIU will perform as convener of GRC and RAC. The resettlement assistance NGO will assist APs to put forth grievances and access information on opportunities for employment in project related activities, rights and entitlements and the grievance redress process, and make informed choices.

- Grievance Redress Mechanism: To resolve all project related grievance and complaints a common social and environmental grievance redress mechanism is in place. Common and simple grievances will be sorted out at project site level by the Contractor’s Resettlement Supervisor, supervision staff of PMU and project NGO within 7 days. More serious complaints will be sent to the safeguard officer at the PMU to be resolved in 14 days. Any unresolved grievances will be forwarded to the Grievance Redress Committee GRC. Complaints and grievances which are not addressed by Grievance Redress committee (GRC) within 30 days will be sent to the Program Steering Committee (SC) to be resolved within 7 days. Despite the project GRM, an aggrieved person shall have access to the country's legal system at any stage.

- Discussion on activities for DMA System, Question and Answer: DMA-8 is one of the most crowded and busiest areas of DMA system. This is the area where both Residential and Commercial Buildings exist there. Most Roads are well constructed, wider and all kinds of vehicle run here. All major roads are planned for applying HDD method except some narrow roads.  In this meeting major discussions were question and answer. The NGO representative seeks support from the community people and the local leaders to solve all kinds of problem if any arose. The audience responded that the project personnel should also to take quick action resolving casualties. The followings are the concise of the discussion;

FSL Representative:

Engineer Kawser Hossain of RCL Construction Ltd. delivered his speech by briefing the construction procedure concisely about Road Cutting Method, Backfilling, House connection and other pros and corn of the construction work. He addressed some key points;

- Road Cutting Methods are HDD, OT and PB.

- HDEP (High Density Poly-phenyl) will be used.

- During House Connection CP (Connection Permission) & Last Billing Papers showing is a must.

- 24 Hour Sufficient Pressure with Adequate Water Supply will be kept.

- Water losses will be reduced from 40% to 15%

- No Illegal Connections would be existed.

- Broken, Nonfunctional, Older & Lost meters will be replaced by a newer one.

- All costs will be borne by the Project.

Social Safeguard officer Environment from PMU:

Mr. Sydur Rahman SG Officer Environment raises some issues on social and environmental aspect. He informed the followings…

- During Construction Works with the HDD machine, sound pollution should control by the   Contractors as it were it couldn’t cause children, patients and old ages people should be kept it in mind.

- Soil dust will be produced in the construction site and Contractor should remove the wastage soil immediately after the trench cut.

- Contractors should arrange way to easy access for the people entering into the houses.

- Ensure safeguard compliance.

- No compromise of sand filling before lying the pipe.

MSC Representative:

MSC Representative informed the followings;

- Awareness Rising conducted by the NGO to all corners of the DMA.

- Affected Person selected for the compensation payment for the vendors/hawkers.

- Contractor should ready for the affected people if Grievance raised

- Ensure Female Participation of the labor involved.

Question and Answer:

NGO Representative seeks support from the house owner for message dissemination and awareness rising campaign during pre construction period, construction period and during commissioning.  After the briefing session the representatives from the Community raised the following questions;

- What will happen if the water meter stolen?

- Is there any opportunities changing pipe installation direction in the road.

- How much pressure existed in the pipeline after completion of the construction works?

- Who will be responsible to repair the roads?

- When we will have water in the new pipe line?

- How much time to take getting a new connection?

- When the construction works will be started and ended?

The technical persons of the meeting like SAE, SGO DWASA and Contractor Personnel replied the questions as follows;

- The user must place a GD at the local police station. By showing this GD paper, a new meter will be replaced without any cost.

- It will be depended on the situation of the road condition.

- Keeping 1 bar pressure is planned but it will be ensured when the treatment plan started.

- There are authorities like LGED, City Corporation and Roads & Highway to repair the Roads.

- After the completion of the commissioning, stopping water supply through the old pipeline.

- It is maximum 1 (One) week.

- It will be started very soon and will be continued up to three months.

3. 	Opinion of the participants: The participants were asked to show their interest and opinion from new system of the project. Most of the participants informed that the area is much more crowded and busiest than that of other area because this fully urban area and there are people of residential and commercial. There are Households, Hotels, Institutions, Factories and many other water users here. The new system is much better than that of the previous system we heard in this meeting. We have suffered with water crisis in this area from the very beginning.  We haven’t had sufficient and safe water during day time. In the midnight usually we get water though it is not qualitative. Mostly we get water from WASA is dirty; odor and polluted water. We are bound to use the dirty water because we haven’t alternative water sources of safe water. If the project is better than that of previous water then it will ensure our betterment. We are hopeful to have access to nonstop water supply system fulfilling our demand of safe water.  Most of the representatives of the meeting appreciated this initiative and welcomed the Project Authority to establish this type of modern water supply system in this area. They also give commitment to the project authority for their all out assistance & support for the successful implementation of the construction works.

4.   AOB: As there was no more issue to discuss, the meeting closed with vote of thanks.

Appendix-4

Attendance Sheet

Appendix-4 Attendance Sheet

Appendix – 5

NGO Activities Schedule at DMA - 608

| Sl no | Activities | Time schedule |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Jan-17 |  | Feb-17 |  | Mar-17 | Apr-17 | May-17 | Jun-17 |
| - Resettlement Plan Finalization |  |  |  |  |  |  |  |  |  |
| 01 | Data collection and screening the vulnerable HH |  |  |  |  |  |  |  |  |
| 02 | Calculation of entitlement values and resettlement budget |  |  |  |  |  |  |  |  |
| 03 | Public consultation and establish project cut-off date |  |  |  |  |  |  |  |  |
| 04 | RP Preparation |  |  |  |  |  |  |  |  |
| 05 | RP public discloser and GRM establishment |  |  |  |  |  |  |  |  |
| - Resettlement Plan Implementation |  |  |  |  |  |  |  |  |  |
| 06 | Preparation and disbursement of entitlement cards (EC) of the eligible APs |  |  |  |  |  |  |  |  |
| 07 | Provision of checks to APs by PMU/SIU/NGO |  |  |  |  |  |  |  |  |
| 08 | Continuing public consultation and participation |  |  |  |  |  |  |  |  |
| 09 | Entertain grievance and redress cases |  |  |  |  |  |  |  |  |
| 10 | Implantation of additional supports vulnerable groups |  |  |  |  |  |  |  |  |
| 11 | Message dissemination by house visit |  |  |  |  |  |  |  |  |
| 12 | Miking (Loud speaker) |  |  |  |  |  |  |  |  |
| 13 | Leaflet distribution |  |  |  |  |  |  |  |  |
| 14 | Video documentation |  |  |  |  |  |  |  |  |
| 15 | Monthly/quarterly meeting at MSC/PMU office |  |  |  |  |  |  |  |  |
| 16 | Site meeting with MSC/PMU |  |  |  |  |  |  |  |  |
| 17 | Staff meeting |  |  |  |  |  |  |  |  |

Appendix – 6

Road Survey

| SL No | Road # | Road name | Width of the Road |  | Merchandise | No of AP to Compensate | Road Cutting Method |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Carriage Way | Wall to Wall |  |  |  |
| 1 | 608110001 | khilgoan Lane-1 | 5.00 | 5.00 | No Vendor | N/A | OT |
| 2 | 608110002 | khilgoan Lane-2 | 5.50 | 5.50 | No Vendor | N/A | HDD |
| 3 | 608110003 | khilgoan Lane-3 | 5.90 | 5.90 | No Vendor | N/A | OT |
| 4 | 608110004 | khilgoan Lane-3/1 | 4.50 | 4.50 | No Vendor | N/A | OT |
| 5 | 608110005 | khilgoan Lane-4 | 4.50 | 4.50 | No Vendor | N/A | OT |
| 6 | 608110006 | khilgoan Lane-4/1 | 6.00 | 6.00 | No Vendor | N/A | OT |
| 7 | 608110007 | khilgoan Lane-3/2 | 5.50 | 5.50 | No Vendor | N/A | OT |
| 8 | 608110008 | B#A, R#3 | 4.80 | 6.30 | No Vendor | N/A | OT |
| 9 | 608110009 | B#A, R#4 | 5.40 | 6.60 | Shoe Repair | 01 | OT |
| 10 | 608110010 | B#A, R#4/2 | 5.00 | 5.00 | No Vendor | N/A | OT |
| 11 | 608110011 | B#A, R#4/1 | 5.00 | 5.00 | No Vendor | N/A | OT |
| 12 | 608110012 | B#A, R#5 | 4.50 | 5.70 | No Vendor | N/A | HDD/OT |
| 13 | 608110013 | B#A, R#6/1 | 5.00 | 5.00 | No Vendor | N/A | OT |
| 14 | 608110014 | B#A, R#6 | 5.40 | 5.40 | No Vendor | N/A | HDD/OT |
| 15 | 608110015 | B#A, R#7 | 9.50 | 12.50 | No Vendor | N/A | HDD |
| 16 | 608110016 | B#A, R#7/1 | 5.50 | 5.50 | No Vendor | N/A | OT |
| 17 | 608110017 | B#A, R#8/1 | 5.20 | 5.20 | No Vendor | N/A | OT |
| 18 | 608110018 | B#A, R#8 | 6.80 | 9.20 | No Vendor | N/A | HDD/OT |
| 19 | 608110019 | B#A, R#8/2 | 5.60 | 5.60 | No Vendor | N/A | OT |
| 20 | 608110020 | B#A, R#8/3 | 6.00 | 6.00 | No Vendor | N/A | OT |
| 21 | 608110021 | B#A, R#9 | 10.30 | 12.30 | No Vendor | N/A | HDD |
| 22 | 608110022 | Shantipur Road | 2.50 | 2.50 | No Vendor | N/A | OT |
| 23 | 608110023 | Shantipur Road SR-1 | 2.50 | 2.50 | No Vendor | N/A | OT |
| 24 | 608110024 | Shantipur Road SR-2 | 2.00 | 2.00 | No Vendor | N/A | OT |
| 25 | 608110025 | S Goran Shantipur Road | 6.50 | 6.50 | No Vendor | N/A | HDD |
| 26 | 608110026 | Shantipur Road SR-3 | 2.30 | 2.30 | No Vendor | N/A | OT |
| 27 | 608110027 | S Goran , SR-1 | 2.00 | 2.00 | No Vendor | N/A | OT |
| 28 | 608110028 | Baitul Arafah mosque goli | 3.50 | 3.50 | No Vendor | N/A | OT |
| 29 | 608110029 | S Goran , SR-4 | 3.20 | 3.20 | No Vendor | N/A | OT |
| 30 | 608110030 | S Goran Santipur Rd-6 | 3.80 | 3.80 | No Vendor | N/A | OT |
| 31 | 608110031 | S Goran Santipur Rd-6 SR-1 | 2.00 | 2.00 | No Vendor | N/A | OT |
| 32 | 608110032 | S Goran Santipur Rd-6 SR-2 | 2.50 | 2.50 | No Vendor | N/A | OT |
| 33 | 608110033 | S Goran Santipur Rd-6 SR-3 | 1.80 | 1.80 | No Vendor | N/A | OT |
| 34 | 608110034 | S Goran Santipur Rd-3 | 2.50 | 2.50 | No Vendor | N/A | OT |
| 35 | 608110035 | S Goran Santipur Rd-3 SR-1 | 30.00 | 30.00 | No Vendor | N/A | OT |
| 36 | 608110036 | B#A, R#10 | 5.00 | 6.50 | No Vendor | N/A | HDD |
| 37 | 608110037 | B#A, R#10/1 | 6.70 | 6.70 | No Vendor | N/A | OT |
| 38 | 608110038 | B#A, R#11/1 | 6.00 | 6.00 | No Vendor | N/A | HDD |
| 39 | 608110039 | B#A, R#12/1 | 4.50 | 4.50 | Shoe Repair | 01 | HDD |
| 40 | 608110040 | B#A, R#11 | 6.00 | 6.00 | No Vendor | N/A | HDD |
| 41 | 608110041 | B#A, R#12 | 6.00 | 6.00 | No Vendor | N/A | HDD |
| 42 | 608110042 | B#A, R#13 | 5.60 | 5.60 | No Vendor | N/A | HDD |
| 43 | 608110043 | B#A, R#13/1 | 6.00 | 6.00 | No Vendor | N/A | HDD |
| 44 | 608110044 | B#A, R#14 | 9.00 | 11.40 | No Vendor | N/A | HDD/OT/PB |
| 45 | 608110045 | B # A, R # 14/1 | 5.30 | 5.30 | No Vendor | N/A | OT |
| 46 | 608110046 | B #A, R #24,goran Bazar Road | 8.00 | 11.00 | No Vendor | N/A | HDD |
| 47 | 608110047 | B#A R # Protiva Bag | 7.00 | 7.00 | No Vendor | N/A | PB |
| 48 | 608110048 | B#A R # Protiva Bag SR-1 | 5.70 | 5.70 | No Vendor | N/A | OT |
| 49 | 608110049 | B#A R # Protiva Bag SR-2 | 7.00 | 7.00 | No Vendor | N/A | OT |
| 50 | 608110050 | B#A,R#17/1 | 4.50 | 4.50 | No Vendor | N/A | HDD |
| 51 | 608110051 | B#A,R#17 | 5.50 | 7.90 | No Vendor | N/A | HDD |
| 52 | 608110052 | B#A,R#17/2 | 6.00 | 6.00 | No Vendor | N/A | OT |
| 53 | 608110053 | B#A,R#18 | 5.50 | 7.90 | No Vendor | N/A | HDD |
| 54 | 608110054 | B#A,R#18/1 | 5.00 | 5.00 | No Vendor | N/A | HDD |
| 55 | 608110055 | B#A,R#19/1 | 5.60 | 5.60 | No Vendor | N/A | HDD |
| 56 | 608110056 | B#A,R#19 | 5.60 | 5.60 | No Vendor | N/A | HDD |
| 57 | 608110057 | B#A,R#19/2 | 6.10 | 6.10 | No Vendor | N/A | OT |
| 58 | 608110058 | B#A,R#20 | 4.50 | 6.70 | No Vendor | N/A | HDD |
| 59 | 608110059 | B#A,R#20/1 | 5.60 | 6.60 | No Vendor | N/A | HDD |
| 60 | 608110060 | B#A,R#21 | 5.50 | 6.70 | No Vendor | N/A | HDD |
| 61 | 608110061 | B#A,R#21/2 | 6.70 | 6.70 | No Vendor | N/A | OT |
| 62 | 608110062 | B#A,R#21/1 | 5.00 | 5.00 | No Vendor | N/A | HDD |
| 63 | 608110063 | B#A,R#22 | 6.00 | 6.00 | No Vendor | N/A | HDD |
| 64 | 608110064 | B#A,R#22/1 | 6.00 | 6.00 | No Vendor | N/A | HDD |
| 65 | 608110065 | B#A,R#23 | 6.00 | 6.00 | No Vendor | N/A | HDD |
| 66 | 608110066 | B#A,R#23/1 | 5.00 | 5.00 | Others (Tea Stall) | 01 | HDD/OT |
| 67 | 608110067 | B#A,R#22/2 | 4.20 | 4.20 | No Vendor | N/A | HDD/OT |
| 68 | 608110068 | B#A,R#22/3 | 4.10 | 4.10 | No Vendor | N/A | OT |
| 69 | 608110069 | Tilpapara main Road | 9.00 | 9.00 | No Vendor | N/A | HDD |
| 70 | 608110070 | Khilgoan main Road | 22.10 | 25.10 | No Vendor | N/A | HDD |
| 71 | 608110071 | Taltola Road | 15.60 | 19.20 | No Vendor | N/A | HDD |
| 72 | 608110072 | Goran Bazar Road SR-1 | 7.00 | 7.00 | No Vendor | N/A | OT |
| 73 | 608110073 | Goran Bazar Road SR-2 | 7.5 | 7.5 | No Vendor | N/A | OT |
| 74 | 608110074 | Goran Bazar Road SR-3 | 7.5 | 7.5 | No Vendor | N/A | OT |
| 75 | 608110075 | Goran Bazar Road SR-4 | 5.00 | 5.00 | No Vendor | N/A | OT |
| 76 | 608110076 | Lane-1 | 2.50 | 2.50 | No Vendor | N/A | OT |
| 77 | 608110077 | Goran Bazar Road SR-5 | 2.50 | 2.50 | No Vendor | N/A | OT |
| 78 | 608110078 | Goran Bazar Road SR-6 | 5.00 | 5.00 | No Vendor | N/A | OT/HDD |
| 79 | 608110079 | Lane-1 | 2.50 | 2.50 | No Vendor | N/A | OT |
| 80 | 608110080 | Imam Bag RD | 9.50 | 9.50 | No Vendor | N/A | HDD |
| 81 | 608110081 | Taltola RD SR-1 | 9.00 | 9.00 | No Vendor | N/A | OT |
| 82 | 608110082 | Taltola RD SR-2 | 5.60 | 5.60 | No Vendor | N/A | HDD |
| 83 | 608110083 | Imam Bag RD SR-1 | 5.00 | 5.00 | No Vendor | N/A | HDD |
| 84 | 608110084 | Imam Bag mosque RD SR-1 | 6.60 | 6.60 | No Vendor | N/A | HDD |
| 85 | 608110085 | Imam Bag mosque RD SR-2 | 5.50 | 5.50 | No Vendor | N/A | HDD |
| 86 | 608110086 | Imam Bag mosque RD SR-3 | 9.70 | 9.70 | No Vendor | N/A | HDD/OT |
| 87 | 608110087 | Imam Bag mosque RD SR4 | 6.50 | 6.50 | No Vendor | N/A | OT |
| 88 | 608110088 | Imam Bag mosque RD SR-5 | 6.5 | 6.5 | No Vendor | N/A | OT |
| 89 | 608110089 | Imam Bag mosque RD SR-6 | 5.00 | 5.00 | No Vendor | N/A | OT |
| 90 | 608110090 | Lane-1 | 2.00 | 2.00 | No Vendor | N/A | OT |
| 91 | 608110091 | Taltola RD SR-3 | 5.50 | 5.50 | No Vendor | N/A | HDD |
| 92 | 608110092 | Khilgoan police station RD | 8.00 | 8.00 | No Vendor | N/A | HDD |
| 93 | 608110093 | Khilgoan police station RD-1 | 8.00 | 8.00 | No Vendor | N/A | HDD |
| 94 | 608110094 | Taltola Market Road | 10.5 | 10.5 | No Vendor | N/A | HDD |
| 95 | 608110095 | Khilgoan police station RD-2 | 8.00 | 8.00 | No Vendor | N/A | OT |
| 96 | 608110096 | Taltola Market Road-1 | 8.00 | 8.00 | No Vendor | N/A | HDD |
| 97 | 608110097 | Taltola Market Road-2 | 8.00 | 8.00 | No Vendor | N/A | HDD |
| 98 | 608110098 | Tara bug RD | 4.30 | 4.30 | No Vendor | N/A | OT |
| 99 | 608110099 | Tara bug RD-1 | 2.20 | 2.20 | No Vendor | N/A | OT |
| 100 | 608110100 | Tara bug RD-2 | 2.00 | 2.00 | No Vendor | N/A | OT |
| 101 | 608110101 | Santipur 1no goli | 4.30 | 4.30 | No Vendor | N/A | OT |
| 102 | 608110102 | Santipur 1no goli-1 | 2.20 | 2.20 | No Vendor | N/A | OT |
| 103 | 608110103 | Santipur 1no goli-2 | 1.30 | 1.30 | No Vendor | N/A | OT |
| 104 | 608110104 | Santipur 1no goli-3 | 1.50 | 1.50 | No Vendor | N/A | OT |
| 105 | 608110105 | Santipur 1no goli-4 | 3.50 | 3.50 | No Vendor | N/A | HDD |
| 106 | 608110106 | Santipur 1no goli-5 | 2.50 | 2.50 | Others (Tea Stall) | 02 | OT |
|  |  |  |  |  | Fruits & Vegetables |  |  |
| 107 | 608110107 | Goran Siddiq Bazar RD | 6.50 | 6.50 | No Vendor | N/A | OT/HDD |
| 108 | 608110108 | Goran Siddiq Bazar RD-1 | 2.90 | 2.90 | No Vendor | N/A | OT |
| 109 | 608110109 | Goran Siddiq Bazar RD-2 | 3.50 | 3.50 | No Vendor | N/A | OT/HDD |
| 110 | 608110110 | Goran Siddiq Bazar RD-3 | 4.60 | 4.60 | No Vendor | N/A | OT/HDD |
| 111 | 608110111 | Goran Siddiq Bazar RD-4 | 4.30 | 4.30 | No Vendor | N/A | OT |
| 112 | 608110112 | Goran Siddiq Bazar RD-5 | 4.20 | 4.20 | No Vendor | N/A | OT |
| 113 | 608110113 | Goran Siddiq Bazar RD-6 | 3.80 | 3.80 | No Vendor | N/A | OT |
| 114 | 608110114 | Goran Siddiq Bazar RD-7 | 2.00 | 2.00 | No Vendor | N/A | OT |
| 115 | 608110115 | Goran Siddiq Bazar RD-8 | 2.30 | 2.30 | No Vendor | N/A | OT |
| 116 | 608110116 | N Goran Bazar | 2.00 | 2.00 | No Vendor | N/A | OT |
| 117 | 608110117 | Lane-1 | 2.80 | 2.80 | No Vendor | N/A | OT |
| 118 | 608110118 | Lane-2 | 2.50 | 2.50 | No Vendor | N/A | OT |
| 119 | 608110119 | N Goran Bazar-1 | 2.50 | 2.50 | No Vendor | N/A | OT |
| 120 | 608110120 | N Goran Bazar -2 | 2.60 | 2.60 | No Vendor | N/A | OT |
| 121 | 608110121 | N Goran Bazar -3 | 2.50 | 2.50 | No Vendor | N/A | OT |
| 122 | 608110122 | N Goran Bazar -4 | 2.20 | 2.20 | No Vendor | N/A | OT |
| 123 | 608110123 | N Goran Bazar -5 | 5.00 | 5.00 | Others (Tea Stall) | 03 | HDD/OT |
|  |  |  |  |  | Food |  |  |
|  |  |  |  |  | Others (Tea Stall) |  |  |
| 124 | 608110124 | N Goran Bazar -6 | 2.50 | 2.50 | No Vendor | N/A | OT |
| 125 | 608110125 | N Goran Bazar -7 | 5.20 | 5.20 | No Vendor | N/A | OT |
| 126 | 608110126 | Khilgoan sepahibag RD | 8.50 | 10.70 | No Vendor | N/A | HDD |
| 127 | 608110127 | N Goran RD | 6.90 | 6.90 | No Vendor | N/A | HDD |
| 128 | 608110128 | N Goran sepahibag RD | 9.10 | 9.10 | No Vendor | N/A | HDD |
| 129 | 608110129 | Lane-1 | 3.50 | 3.50 | No Vendor | N/A | OT |
| 130 | 608110130 | Lane-2 | 3.40 | 3.40 | No Vendor | N/A | OT |
| 131 | 608110131 | N Goran s.r-1 | 2.80 | 2.80 | No Vendor | N/A | OT |
| 132 | 608110132 | N Goran s.r-2 | 1.50 | 1.50 | No Vendor | N/A | HDD |
| 133 | 608110133 | N Goran Primary School RD | 2.90 | 2.90 | No Vendor | N/A | OT |
| 134 | 608110134 | N Goran Primary School RD-1 | 1.80 | 1.80 | No Vendor | N/A | OT |
| 135 | 608110135 | N Goran Primary School RD-2 | 1.50 | 1.50 | No Vendor | N/A | OT |
| 136 | 608110136 | N Goran Nobabi more | 3.00 | 3.00 | No Vendor | N/A | OT |
| 137 | 608110137 | Lane -1 | 3.50 | 3.50 | No Vendor | N/A | OT |
| 138 | 608110138 | N Goran nobabi mor-1 | 1.80 | 1.80 | No Vendor | N/A | HDD |
| 139 | 608110139 | N Goran nobabi mor-2 | 1.3 | 1.3 | No Vendor | N/A | HDD |
| 140 | 608110140 | N Goran pucca jame mosq rd | 2.80 | 2.80 | No Vendor | N/A | HDD/OT |
| 141 | 608110141 | N Goran pump rd | 2.90 | 2.90 | No Vendor | N/A | OT |
| 142 | 608110142 | N Goran nobabi mor-3 | 4.40 | 4.40 | No Vendor | N/A | OT |
| 143 | 608110143 | N Goran pucca jame mosq rd-1 | 1.90 | 1.90 | No Vendor | N/A | HDD |
| 144 | 608110144 | Lane -1 | 2.50 | 2.50 | No Vendor | N/A | OT |
| 145 | 608110145 | Lane -2 | 2.80 | 2.80 | No Vendor | N/A | OT |
| 146 | 608110146 | N Goran pucca jame mosq rd-2 | 4.00 | 4.00 | No Vendor | N/A | HDD/OT |
| 147 | 608110147 | N Goran pucca jame mosq rd-3 | 4.30 | 4.30 | No Vendor | N/A | HDD/OT |
| 148 | 608110148 | N Goran pucca jame mosq rd-4 | 3.00 | 3.00 | No Vendor | N/A | HDD/OT |
| 149 | 608110149 | N Goran sepahibag RD-a | 2.10 | 2.10 | No Vendor | N/A | OT |
| 150 | 608110150 | N Goran sepahibag RD-b | 2.90 | 2.90 | No Vendor | N/A | OT |
| 151 | 608110151 | N Goran sepahibag 4 tola goli | 3.40 | 3.40 | No Vendor | N/A | OT |
| 152 | 608110152 | N Goran sepahibag 4 tola goli-1 | 2.80 | 2.80 | No Vendor | N/A | OT |
| 153 | 608110153 | N Goran sepahibag 4 tola goli-2 | 2.60 | 2.60 | No Vendor | N/A | OT |
| 154 | 608110154 | N Goran sepahibag 4 tola goli-3 | 2.60 | 2.60 | No Vendor | N/A | OT |
| 155 | 608110155 | N Goran sepahibag 4 tola goli-4 | 2.50 | 2.50 | No Vendor | N/A | OT |
| 156 | 608110156 | N Goran sepahibag 4 tola goli-5 | 2.40 | 2.40 | No Vendor | N/A | OT |
| 157 | 608110157 | N Goran sepahibag 4 tola goli-6 | 1.90 | 1.90 | No Vendor | N/A | OT |
| 158 | 608110158 | N Goran sepahibag 4 tola goli-7 | 2.50 | 2.50 | No Vendor | N/A | OT |
| 159 | 608110159 | N Goran sepahibag 4 tola goli-8 | 2.30 | 2.30 | No Vendor | N/A | OT |
| 160 | 608110160 | N Goran sepahibag 4 tola goli-9 | 2.30 | 2.30 | No Vendor | N/A | OT |
| 161 | 608110161 | N Goran sepahibag 4 tola goli-10 | 3.60 | 3.60 | No Vendor | N/A | HDD/OT |
| 162 | 608110162 | N Goran sepahibag 4 tola goli-11 | 2.20 | 2.20 | No Vendor | N/A | HDD/OT |
| 163 | 608110163 | N Goran sepahibag 4 tola goli-12 | 3.50 | 3.50 | No Vendor | N/A | HDD/OT |
| 164 | 608110164 | Sepahibag mosq RD | 9.00 | 9.00 | No Vendor | N/A | HDD |
| 165 | 608110165 | Sepahibag mosq RD-1 | 2.80 | 2.80 | No Vendor | N/A | HDD |
| 166 | 608110166 | Sepahibag mosq RD-2 | 2.90 | 2.90 | No Vendor | N/A | HDD |
| 167 | 608110167 | Sepahibag mosq RD-3 | 3.00 | 3.00 | No Vendor | N/A | HDD |
| 168 | 608110168 | Sepahibag new RD | 5.00 | 5.00 | No Vendor | N/A | HDD |
| 169 | 608110169 | Taltola Market-3 | 7.00 | 7.00 | No Vendor | N/A | HDD |
| 170 | 608110170 | Taltola Market-4 | 2.10 | 2.10 | No Vendor | N/A | HDD |
| 171 | 608110171 | Taltola Market-5 | 7.00 | 7.00 | No Vendor | N/A | HDD/PB |
| 172 | 608110172 | Taltola Market-6 | 6.00 | 6.00 | No Vendor | N/A | HDD |
| 173 | 608110173 | Sepahibag new RD(WASA)RD | 7.50 | 7.50 | No Vendor | N/A | HDD |
| 174 | 608110174 | Riyazbag RD | 4.70 | 4.70 | No Vendor | N/A | HDD/OT |
| 175 | 608110175 | Khilgoan Police station RD-1 | 5.20 | 5.20 | No Vendor | N/A | HDD |
| 176 | 608110176 | Riyazbag Road-1 | 5.00 | 5.00 | No Vendor | N/A | HDD |
| 177 | 608110177 | Riyazbag Road-2 | 3.50 | 3.50 | No Vendor | N/A | OT |
| 178 | 608110178 | Riyazbag Road-3 | 3.00 | 3.00 | No Vendor | N/A | OT |
| 179 | 608110179 | Riyazbag Road-4 | 4.50 | 5.10 | Shoe Repair | 01 | OT |
| 180 | 608110180 | Riyazbag Road-5 | 3.60 | 3.60 | No Vendor | N/A | OT |
| 181 | 608110181 | Riyazbag Road-6 | 4.50 | 5.20 | No Vendor | N/A | OT/PB |
| 182 | 608110182 | Riyazbag Road-7 | 6.00 | 6.00 | No Vendor | N/A | HDD/OT |
| 183 | 608110183 | Riyazbag Road-8 | 6.00 | 6.00 | No Vendor | N/A | HDD |
| 184 | 608110184 | Riyazbag Road-9 | 3.50 | 3.50 | No Vendor | N/A | HDD |
| 185 | 608110185 | Riyazbag Road-10 | 6.00 | 6.00 | No Vendor | N/A | HDD |
| 186 | 608110186 | Riyazbag Road-11 | 6.00 | 6.00 | No Vendor | N/A | OT |
| 187 | 608110187 | Riyazbag Road-12 | 3.50 | 3.50 | No Vendor | N/A | OT |
| 188 | 608110188 | Riyazbag Road-13 | 4.40 | 4.90 | No Vendor | N/A | OT |
| 189 | 608110189 | Riyazbag Road-14 | 3.00 | 3.00 | No Vendor | N/A | OT |
| 190 | 608110190 | Riyazbag Road-15 | 1.20 | 1.20 | No Vendor | N/A | OT |
| 191 | 608110191 | Riyazbag Road-16 | 6.00 | 6.00 | No Vendor | N/A | PB |
| 192 | 608110192 | Riyazbag Road-17 | 5.20 | 5.20 | No Vendor | N/A | OT |
| 193 | 608110193 | Riyazbag Road-18 | 3.50 | 3.50 | No Vendor | N/A | OT |
| 194 | 608110194 | WASA Road | 7.50 | 7.50 | No Vendor | N/A | HDD |

Appendix – 7

Contractors Schedule

| Road No | Road Name | Width of the Road |  | April’17 | May’17 | June’17 |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Carriage Way (M) | Wall to Wall (M) |  |  |  |
| 608110001 | khilgoan Lane-1 | 5.00 | 5.00 | Design Finalized | Design Finalized | Design Finalized |
| 608110002 | khilgoan Lane-2 | 5.50 | 5.50 |  |  |  |
| 608110003 | khilgoan Lane-3 | 5.90 | 5.90 |  |  |  |
| 608110004 | khilgoan Lane-3/1 | 4.50 | 4.50 |  |  |  |
| 608110005 | khilgoan Lane-4 | 4.50 | 4.50 |  |  |  |
| 608110006 | khilgoan Lane-4/1 | 6.00 | 6.00 |  |  |  |
| 608110007 | khilgoan Lane-3/2 | 5.50 | 5.50 |  |  |  |
| 608110008 | B#A, R#3 | 4.80 | 6.30 |  |  |  |
| 608110009 | B#A, R#4 | 5.40 | 6.60 |  |  |  |
| 608110010 | B#A, R#4/2 | 5.00 | 5.00 |  |  |  |
| 608110011 | B#A, R#4/1 | 5.00 | 5.00 |  |  |  |
| 608110012 | B#A, R#5 | 4.50 | 5.70 |  |  |  |
| 608110013 | B#A, R#6/1 | 5.00 | 5.00 |  |  |  |
| 608110014 | B#A, R#6 | 5.40 | 5.40 |  |  |  |
| 608110015 | B#A, R#7 | 9.50 | 12.50 |  |  |  |
| 608110016 | B#A, R#7/1 | 5.50 | 5.50 |  |  |  |
| 608110017 | B#A, R#8/1 | 5.20 | 5.20 |  |  |  |
| 608110018 | B#A, R#8 | 6.80 | 9.20 |  |  |  |
| 608110019 | B#A, R#8/2 | 5.60 | 5.60 |  |  |  |
| 608110020 | B#A, R#8/3 | 6.00 | 6.00 |  |  |  |
| 608110021 | B#A, R#9 | 10.30 | 12.30 |  |  |  |
| 608110022 | Shantipur Road | 2.50 | 2.50 |  |  |  |
| 608110023 | Shantipur Road SR-1 | 2.50 | 2.50 |  |  |  |
| 608110024 | Shantipur Road SR-2 | 2.00 | 2.00 |  |  |  |
| 608110025 | S Goran Shantipur Road | 6.50 | 6.50 |  |  |  |
| 608110026 | Shantipur Road SR-3 | 2.30 | 2.30 |  |  |  |
| 608110027 | S Goran , SR-1 | 2.00 | 2.00 |  |  |  |
| 608110028 | Baitul Arafah mosque goli | 3.50 | 3.50 |  |  |  |
| 608110029 | S Goran , SR-4 | 3.20 | 3.20 |  |  |  |
| 608110030 | S Goran Santipur Rd-6 | 3.80 | 3.80 |  |  |  |
| 608110031 | S Goran Santipur Rd-6 SR-1 | 2.00 | 2.00 |  |  |  |
| 608110032 | S Goran Santipur Rd-6 SR-2 | 2.50 | 2.50 |  |  |  |
| 608110033 | S Goran Santipur Rd-6 SR-3 | 1.80 | 1.80 |  |  |  |
| 608110034 | S Goran Santipur Rd-3 | 2.50 | 2.50 |  |  |  |
| 608110035 | S Goran Santipur Rd-3 SR-1 | 3.00 | 2.00 |  |  |  |
| 608110036 | B#A, R#10 | 5.00 | 6.50 |  |  |  |
| 608110037 | B#A, R#10/1 | 6.70 | 6.70 |  |  |  |
| 608110038 | B#A, R#11/1 | 6.00 | 6.00 |  |  |  |
| 608110039 | B#A, R#12/1 | 4.50 | 4.50 |  |  |  |
| 608110040 | B#A, R#11 | 6.00 | 6.00 |  |  |  |
| 608110041 | B#A, R#12 | 6.00 | 6.00 |  |  |  |
| 608110042 | B#A, R#13 | 5.60 | 5.60 |  |  |  |
| 608110043 | B#A, R#13/1 | 6.00 | 6.00 |  |  |  |
| 608110044 | B#A, R#14 | 9.00 | 11.40 |  |  |  |
| 608110045 | B#A, R#14/1 | 5.30 | 5.30 |  |  |  |

Appendix – 7

Contractors Schedule

| Road No | Road Name |  | Width of the Road |  | April’17 | May’17 | June’17 |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Carriage Way (M) | Wall to Wall (M) |  |  |  |
| 608110046 |  | B#A, R#24,goran Bazar Road | 8.00 | 11.00 | Design Finalized | Design Finalized | Design Finalized |
| 608110047 |  | B#A R#protiva Bag | 7.00 | 7.00 |  |  |  |
| 608110048 |  | B#A R#protiva Bag SR-1 | 5.70 | 5.70 |  |  |  |
| 608110049 |  | B#A R#protiva Bag SR-2 | 7.00 | 7.00 |  |  |  |
| 608110050 |  | B#A,R#17/1 | 4.50 | 4.50 |  |  |  |
| 608110051 | B#A,R#17 |  | 5.50 | 7.90 |  |  |  |
| 608110052 | B#A,R#17/2 |  | 6.00 | 6.00 |  |  |  |
| 608110053 | B#A,R#18 |  | 5.50 | 7.90 |  |  |  |
| 608110054 | B#A,R#18/1 |  | 5.00 | 5.00 |  |  |  |
| 608110055 | B#A,R#19/1 |  | 5.60 | 5.60 |  |  |  |
| 608110056 | B#A,R#19 |  | 5.60 | 5.60 |  |  |  |
| 608110057 | B#A,R#19/2 |  | 6.10 | 6.10 |  |  |  |
| 608110058 | B#A,R#20 |  | 4.50 | 6.70 |  |  |  |
| 608110059 | B#A,R#20/1 |  | 5.60 | 6.60 |  |  |  |
| 608110060 | B#A,R#21 |  | 5.50 | 6.70 |  |  |  |
| 608110061 | B#A,R#21/2 |  | 6.70 | 6.70 |  |  |  |
| 608110062 | B#A,R#21/1 |  | 5.00 | 5.00 |  |  |  |
| 608110063 | B#A,R#22 |  | 6.00 | 6.00 |  |  |  |
| 608110064 | B#A,R#22/1 |  | 6.00 | 6.00 |  |  |  |
| 608110065 | B#A,R#23 |  | 6.00 | 6.00 |  |  |  |
| 608110066 | B#A,R#23/1 |  | 5.00 | 5.00 |  |  |  |
| 608110067 | B#A,R#22/2 |  | 4.20 | 4.20 |  |  |  |
| 608110068 | B#A,R#22/3 |  | 4.10 | 4.10 |  |  |  |
| 608110069 | Tilpapara main Road |  | 9.00 | 9.00 |  |  |  |
| 608110070 | Khilgoan main Road |  | 22.10 | 25.10 |  |  |  |
| 608110071 | Taltola Road |  | 15.60 | 19.20 |  |  |  |
| 608110072 | Goran Bazar Road SR-1 |  | 7.00 | 7.00 |  |  |  |
| 608110073 | Goran Bazar Road SR-2 |  | 5.6 | 5.6 |  |  |  |
| 608110074 | Goran Bazar Road SR-3 |  | 7.5 | 7.5 |  |  |  |
| 608110075 | Goran Bazar Road SR-4 |  | 5.00 | 5.00 |  |  |  |
| 608110076 | Lane-1 |  | 2.50 | 2.50 |  |  |  |
| 608110077 | Goran Bazar Road SR-5 |  | 2.50 | 2.50 |  |  |  |
| 608110078 | Goran Bazar Road SR-6 |  | 5.00 | 5.00 |  |  |  |
| 608110079 | Lane-1 |  | 2.50 | 2.50 |  |  |  |
| 608110080 | Imam Bag RD |  | 9.50 | 9.50 |  |  |  |
| 608110081 | Taltola RD SR-1 |  | 9.00 | 9.00 |  |  |  |
| 608110082 | Taltola RD SR-2 |  | 5.60 | 5.60 |  |  |  |
| 608110083 | Imam Bag RD SR-1 |  | 5.00 | 5.00 |  |  |  |
| 608110084 | Imam Bag mosque RD SR-1 |  | 6.60 | 6.60 |  |  |  |
| 608110085 | Imam Bag mosque RD SR-2 |  | 5.50 | 5.50 |  |  |  |
| 608110086 | Imam Bag mosque RD SR-3 |  | 9.70 | 9.70 |  |  |  |
| 608110087 | Imam Bag mosque RD SR4 |  | 6.50 | 6.50 |  |  |  |
| 608110088 | Imam Bag mosque RD SR-5 |  | 6.50 | 6.50 |  |  |  |
| 608110089 | Imam Bag mosque RD SR-6 |  | 5.00 | 5.00 |  |  |  |
| 608110090 | Lane-1 |  | 2.00 | 2.00 |  |  |  |
| 608110091 | Taltola RD SR-3 |  | 5.50 | 5.50 |  |  |  |
| 608110092 | Khilgoan police station RD |  | 8.00 | 8.00 |  |  |  |
| 608110093 | Khilgoan police station RD-1 |  | 8.00 | 8.00 |  |  |  |
| 608110094 | Taltola Market Road |  | 10.5 | 10.5 |  |  |  |
| 608110095 | Khilgoan police station RD-2 |  | 8.00 | 8.00 |  |  |  |

Appendix – 7

Contractors Schedule

| Road No | Road Name | Width of the Road |  | April’17 | May’17 | June’17 |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Carriage Way (M) | Wall to Wall (M) |  |  |  |
| 608110096 | Taltola Market Road-1 | 8.00 | 8.00 | Design Finalized | Design Finalized | Design Finalized |
| 608110097 | Taltola Market Road-2 | 8.00 | 8.00 |  |  |  |
| 608110098 | Tara bug RD | 4.30 | 4.30 |  |  |  |
| 608110099 | Tara bug RD-1 | 2.20 | 2.20 |  |  |  |
| 608110100 | Tara bug RD-2 | 2.00 | 2.00 |  |  |  |
| 608110101 | Santipur 1no goli | 4.30 | 4.30 |  |  |  |
| 608110102 | Santipur 1no goli-1 | 2.40 | 2.40 |  |  |  |
| 608110103 | Santipur 1no goli-2 | 1.30 | 1.30 |  |  |  |
| 608110104 | Santipur 1no goli-3 | 1.50 | 1.50 |  |  |  |
| 608110105 | Santipur 1no goli-4 | 3.50 | 3.50 |  |  |  |
| 608110106 | Santipur 1no goli-5 | 2.50 | 2.50 |  |  |  |
| 608110107 | Goran Siddiq Bazar RD | 6.50 | 6.50 |  |  |  |
| 608110108 | Goran Siddiq Bazar RD-1 | 2.90 | 2.90 |  |  |  |
| 608110109 | Goran Siddiq Bazar RD-2 | 3.50 | 3.50 |  |  |  |
| 608110110 | Goran Siddiq Bazar RD-3 | 4.60 | 4.60 |  |  |  |
| 608110111 | Goran Siddiq Bazar RD-4 | 4.30 | 4.30 |  |  |  |
| 608110112 | Goran Siddiq Bazar RD-5 | 4.20 | 4.20 |  |  |  |
| 608110113 | Goran Siddiq Bazar RD-6 | 3.80 | 3.80 |  |  |  |
| 608110114 | Goran Siddiq Bazar RD-7 | 2.00 | 2.00 |  |  |  |
| 608110115 | Goran Siddiq Bazar RD-8 | 2.30 | 2.30 |  |  |  |
| 608110116 | N Goran Bazar | 2.00 | 2.00 |  |  |  |
| 608110117 | Lane-1 | 2.80 | 2.80 |  |  |  |
| 608110118 | Lane-2 | 2.50 | 2.50 |  |  |  |
| 608110119 | N Goran Bazar-1 | 2.50 | 2.50 |  |  |  |
| 608110120 | N Goran Bazar -2 | 2.60 | 2.60 |  |  |  |
| 608110121 | N Goran Bazar -3 | 2.50 | 2.50 |  |  |  |
| 608110122 | N Goran Bazar -4 | 2.20 | 2.20 |  |  |  |
| 608110123 | N Goran Bazar -5 | 5.00 | 5.00 |  |  |  |
| 608110124 | N Goran Bazar -6 | 2.50 | 2.50 |  |  |  |
| 608110125 | N Goran Bazar -7 | 5.20 | 5.20 |  |  |  |
| 608110126 | Khilgoan sepahibag RD | 8.50 | 10.70 |  |  |  |
| 608110127 | N Goran RD | 6.90 | 6.90 |  |  |  |
| 608110128 | N Goran sepahibag RD | 9.10 | 9.10 |  |  |  |
| 608110129 | Lane-1 | 3.50 | 3.50 |  |  |  |
| 608110130 | Lane-2 | 3.40 | 3.40 |  |  |  |
| 608110131 | N Goran s.r-1 | 2.80 | 2.80 |  |  |  |
| 608110132 | N Goran s.r-2 | 2.50 | 2.50 |  |  |  |
| 608110133 | N Goran Primary School RD | 2.90 | 2.90 |  |  |  |
| 608110134 | N Goran Primary School RD-1 | 1.80 | 1.80 |  |  |  |
| 608110135 | N Goran Primary School RD-2 | 1.50 | 1.50 |  |  |  |
| 608110136 | N Goran nobabi mor | 3.00 | 3.00 |  |  |  |
| 608110137 | Lane -1 | 3.50 | 3.50 |  |  |  |
| 608110138 | N Goran nobabi mor-1 | 1.80 | 1.80 |  |  |  |
| 608110139 | N Goran nobabi mor-2 | 1.30 | 1.30 |  |  |  |
| 608110140 | N Goran pucca jame mosq rd | 2.90 | 2.90 |  |  |  |
| 608110141 | N Goran pump rd | 2.80 | 2.80 |  |  |  |
| 608110142 | N Goran nobabi mor-3 | 4.40 | 4.40 |  |  |  |
| 608110143 | N Goran pucca jame mosq rd-1 | 1.90 | 1.90 |  |  |  |
| 608110144 | Lane -1 | 2.50 | 2.50 |  |  |  |
| 608110145 | Lane -2 | 2.80 | 2.80 |  |  |  |
| 608110146 | N Goran pucca jame mosq rd-2 | 4.00 | 4.00 |  |  |  |

Appendix – 7

Contractors Schedule

| Road No | Road Name | Width of the Road |  | April’17 | May’17 | June’17 |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Carriage Way (M) | Wall to Wall (M) |  |  |  |
| 608110147 | N Goran pucca jame mosq rd-3 | 4.30 | 4.30 | Design Finalized | Design Finalized | Design Finalized |
| 608110148 | N Goran pucca jame mosq rd-4 | 3.00 | 3.00 |  |  |  |
| 608110149 | N Goran sepahibag RD-a | 2.10 | 2.10 |  |  |  |
| 608110150 | N Goran sepahibag RD-b | 2.90 | 2.90 |  |  |  |
| 608110151 | N Goran sepahibag 4 tola goli | 3.40 | 3.40 |  |  |  |
| 608110152 | N Goran sepahibag 4 tola goli-1 | 2.80 | 2.80 |  |  |  |
| 608110153 | N Goran sepahibag 4 tola goli-2 | 2.60 | 2.60 |  |  |  |
| 608110154 | N Goran sepahibag 4 tola goli-3 | 2.60 | 2.60 |  |  |  |
| 608110155 | N Goran sepahibag 4 tola goli-4 | 2.50 | 2.50 |  |  |  |
| 608110156 | N Goran sepahibag 4 tola goli-5 | 2.40 | 2.40 |  |  |  |
| 608110157 | N Goran sepahibag 4 tola goli-6 | 1.90 | 1.90 |  |  |  |
| 608110158 | N Goran sepahibag 4 tola goli-7 | 2.50 | 2.50 |  |  |  |
| 608110159 | N Goran sepahibag 4 tola goli-8 | 2.30 | 2.30 |  |  |  |
| 608110160 | N Goran sepahibag 4 tola goli-9 | 2.30 | 2.30 |  |  |  |
| 608110161 | N Goran sepahibag 4 tola goli-10 | 3.60 | 3.60 |  |  |  |
| 608110162 | N Goran sepahibag 4 tola goli-11 | 2.20 | 2.20 |  |  |  |
| 608110163 | N Goran sepahibag 4 tola goli-12 | 3.50 | 3.50 |  |  |  |
| 608110164 | Sepahibag mosq RD | 9.00 | 9.00 |  |  |  |
| 608110165 | Sepahibag mosq RD-1 | 2.80 | 2.80 |  |  |  |
| 608110166 | Sepahibag mosq RD-2 | 2.90 | 2.90 |  |  |  |
| 608110167 | Sepahibag mosq RD-3 | 3.00 | 3.00 |  |  |  |
| 608110168 | Sepahibag new RD | 5.00 | 5.00 |  |  |  |
| 608110169 | Taltola Market-3 | 7.00 | 7.00 |  |  |  |
| 608110170 | Taltola Market-4 | 2.10 | 2.10 |  |  |  |
| 608110171 | Taltola Market-5 | 7.00 | 7.00 |  |  |  |
| 608110172 | Taltola Market-6 | 6.00 | 6.00 |  |  |  |
| 608110173 | Sepahibag new RD(WASA)RD | 7.50 | 7.50 |  |  |  |
| 608110174 | Riyazbag RD | 4.70 | 4.70 |  |  |  |
| 608110175 | Khilgoan Police station RD-1 | 5.20 | 5.20 |  |  |  |
| 608110176 | Riyazbag Road-1 | 5.00 | 5.00 |  |  |  |
| 608110177 | Riyazbag Road-2 | 3.50 | 3.50 |  |  |  |
| 608110178 | Riyazbag Road-3 | 3.00 | 3.00 |  |  |  |
| 608110179 | Riyazbag Road-4 | 4.50 | 5.10 |  |  |  |
| 608110180 | Riyazbag Road-5 | 3.60 | 3.60 |  |  |  |
| 608110181 | Riyazbag Road-6 | 4.50 | 5.20 |  |  |  |
| 608110182 | Riyazbag Road-7 | 6.00 | 6.00 |  |  |  |
| 608110183 | Riyazbag Road-8 | 6.00 | 6.00 |  |  |  |
| 608110184 | Riyazbag Road-9 | 3.50 | 3.50 |  |  |  |
| 608110185 | Riyazbag Road-10 | 6.00 | 6.00 |  |  |  |
| 608110186 | Riyazbag Road-11 | 6.00 | 6.00 |  |  |  |
| 608110187 | Riyazbag Road-12 | 3.50 | 3.50 |  |  |  |
| 608110188 | Riyazbag Road-13 | 4.40 | 4.90 |  |  |  |
| 608110189 | Riyazbag Road-14 | 3.00 | 3.00 |  |  |  |
| 608110190 | Riyazbag Road-15 | 1.20 | 1.20 |  |  |  |
| 608110191 | Riyazbag Road-16 | 6.00 | 6.00 |  |  |  |
| 608110192 | Riyazbag Road-17 | 5.20 | 5.20 |  |  |  |
| 608110193 | Riyazbag Road-18 | 3.50 | 3.50 |  |  |  |
| 608110194 | WASA RD | 7.50 | 7.50 |  |  |  |

Appendix – 8

Public Consultation Details

| SL No | Address | Participants Type | Purpose of Consultation | Key Issue Discussed | Interrogation on Design & Resettlement Plan |
| --- | --- | --- | --- | --- | --- |
| 1 | Shantipur High School | Teachers, House Owners, MSC & WASA Representative, Local Elites, Local Leader, Contractors & NGO Personnel etc. | Project Information Dissemination; Support Seeking from UP bodies and Construction Work Procedure & Ready to get House Connection. | Project Description, Support seeking for contractors and keeping ready by showing house connection papers, Environmental and Social Safeguard Issues. | Entitlement of APs; Implementation arrangement and Grievance Redress Mechanism incorporated in the RP based on the discussion. |
| 2 | Model High School Khilgaon | Teachers, Retired Govt. Officials, House Owner’s, Guardians, MSC & WASA Representatives, Contractors Personnel NGO Personnel etc. | Awareness Rising, Information Dissemination, Problem Solving, Conflict management, Support seeking for the Contractor. | Awareness Rising Indicator’s, Grievance Raising Procedure, House Connection Process and problem solution process for Contractors Support. | Implementation arrangement and Grievance Redress Mechanism incorporated in the RP based on the discussion |
| 3 | Cambridge Model School & College | Teachers, Officials, House Owner’s, Guardians, WASA Representative, MSC Representative, Contractors Personnel and NGO Personnel etc. | Support Contractors, Managing Water Crisis, Gender Issues and Environmental and Safeguard Issues etc. | Project Implementation procedure and HH Connection & Pipe line Distribution issues, Environmental Issues and safeguard compliance. | Entitlement of APs; Implementation arrangement and Grievance Redress Mechanism incorporated in the RP based on the discussion. |
| 4 | Pre Cadet Institute & High School | Teachers, Guardians, House Owners, businessman, Retired Govt. Officials, MSC & WASA Representative, Local Elites, Local Leader, Contractors & NGO Personnel etc. | Resettlement Plan disclosing Project Information Dissemination, Support Seeking for construction work, Grievance Redressing, Road Repair & maintenance and compensation for AP. | Background of the Project, Resettlement Plan, Entitlement, Institutional Arrangement, Grievance Redress Mechanism, Open Discussion and Support Seeking Areas. | Entitlement of APs; Implementation arrangement and Grievance Redress Mechanism incorporated in the RP based on the discussion. |

Appendix – 9

SAMPLE GRIEVANCE REDRESS FORM

The _____________________________________Project welcomes complaints, suggestions, queries, and comments regarding project implementation. We encourage persons with grievance to provide their name and contact information to enable us to get in touch with you for clarification and feedback.

Should you choose to include your personal details but want that information to remain confidential? Please inform us by writing/typing *(CONFIDENTIAL)* above your name. Thank you.

| Date |  | Place of Registration |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Contact Information/Personal Details |  |  |  |  |  |  |
| Name |  |  | Gender | * Male * Female | Age |  |
| Home Address |  |  |  |  |  |  |
| Place |  |  |  |  |  |  |
| Phone no. |  |  |  |  |  |  |
| E-mail |  |  |  |  |  |  |
| Complaint/Suggestion/Comment/Question Please provide the details (who, what, where, and how) of your grievance below: If included as attachment/note/letter, please tick here: |  |  |  |  |  |  |
| How do you want us to reach you for feedback or update on your comment/grievance? |  |  |  |  |  |  |

FOR OFFICIAL USE ONLY

| Registered by: (Name of Official registering grievance) |  |
| --- | --- |
| Mode of communication: Note/Letter E-mail Verbal/Telephonic |  |
| Reviewed by: (Names/Positions of Officials Reviewing Grievance) |  |
| Action Taken: |  |
| Whether Action Taken Disclosed: | Yes No |
| Means of Disclosure: |  |

Appendix – 10

Photo Gallery on Activities at DMA – 608 for Resettlement Plan Preparation Procedure

| Project Information Disclosure Meeting on 09.04.17 | Project Information Disclosure Meeting on 09.04.17 |
| --- | --- |
| Public Consultation Meeting on 30.03.2017 | Public Consultation Meeting on 02.04.2017 |
| Public Consultation Meeting on 04.04.2017 | Problem Solving Meeting on 02.04.2017 |